Portfolio additional

Estimates Statements 2013-14

Defence Portfolio

Explanations of additional estimates 2013-14

© Commonwealth of Australia 2014

ISBN 978-0-9874959-1-4

This publication is available for your use under a Creative Commons BY Attribution 3.0 Australia licence, with the exception of the Commonwealth Coat of Arms, the Department of Defence and Defence Housing Australia logo, photographs, images, signatures and where otherwise stated. The full licence terms are available from http://creativecommons.org/licenses/by/3.0/au/legalcode.

Use of the Department of Defence’s material under a Creative Commons BY Attribution 3.0 Australia licence requires you to attribute the work (but not in any way that suggests that the Department of Defence endorses you or your use of the work).

Department of Defence material used 'as supplied'

Provided you have not modified or transformed the Department of Defence material in any way including, for example, by changing the Department of Defence text; calculating percentage changes; graphing or charting data; or deriving new statistics from published Department of Defence statistics – then the Department of Defence prefers the following attribution:

Source: The Australian Government Department of Defence

Derivative material

If you have modified or transformed the Department of Defence ‘s material, or derived new material from those of the Department of Defence in any way, then the Department of Defence prefers the following attribution:

Based on The Australian Government Department of Defence’s data.

Defence Housing Australia material used 'as supplied'

Provided you have not modified or transformed the Defence Housing Australia material in any way including, for example, by changing the Defence Housing Australia text; calculating percentage changes; graphing or charting data; or deriving new statistics from published Defence Housing Australia statistics – then the Defence Housing Australia prefers the following attribution:

Source: The Australian Government Defence Housing Australia

Derivative material

If you have modified or transformed the Defence Housing Australia‘s material, or derived new material from those of the Defence Housing Australia in any way, then the Defence Housing Australia prefers the following attribution:

Based on The Australian Government Defence Housing Australia’s data.

Use of the Coat of Arms

The terms under which the Coat of Arms can be used are set out on the It’s an Honour website (see www.itsanhonour.gov.au)

Other Uses

Inquiries regarding this licence and any other use of this document are welcome at:

Director Financial Policy

R1-2-B066

Department of Defence

PO Box 7900 Canberra BC ACT 2610

Telephone: (02) 6265 3899

Email: Financial.policy@defence.gov.au

#### Abbreviations and Conventions

The following notations may be used:

| NEC/nec | not elsewhere classified |
| --- | --- |
| - | nil |
| .. | not zero, but rounded to zero |
| na | not applicable (unless otherwise specified) |
| nfp | not for publication |
| $m | $ million |
| $b | $ billion |

Figures in tables and in the text may be rounded. Figures in text are generally rounded to one decimal place, whereas figures in tables are generally rounded to the nearest thousand. Discrepancies in tables between totals and sums of components are due to rounding.

Table of Contents

User Guide	xi

Defence Portfolio Overview	3

Ministers and their Portfolio Responsibilities	4

Changes affecting the Portfolio	4

Portfolio Structure and Outcomes	5

Department of Defence	11

Section 1: Defence Overview and Resources	11

1.1 Strategic Direction Statement	11

1.2 Defence Resource Statement	12

1.3 Budget Measures	15

1.4 Capital Investment Program	17

1.5 People	20

Section 2: Defence Outcomes and Planned Performance	24

2.1 Outcomes and Performance Information	24

Section 3: Defence Explanatory Tables and Budgeted Financial Statements	56

3.1 Explanatory Tables	56

3.2 Resource Summary	60

3.3 Budgeted Financial Statements	65

3.4 Consolidated Budgeted Financial Statements for the Department of Defence (including DMO)	81

Appendices	88

Appendix A: Defence Cooperation Program	89

Appendix B: The Unapproved Major Capital Investment Program (also known as the Defence Capability Plan)	90

Appendix C: Major Capital Facilities Program	91

Appendix D: Approved Projects Being Developed for Private Financing Arrangements	102

Appendix E: Status of Major Projects Foreshadowed for Government and Parliamentary Standing Committee on Public Works Consideration (PWC) in 2013-14	103

Defence Materiel Organisation	109

Section 1: DMO Overview and Resources	109

1.1 Strategic Direction Statement	109

1.2 DMO Resource Statement	112

1.3 DMO Measures Table and Other Adjustments	113

1.4 Breakdown of Additional Estimates by Appropriation Bill	114

1.5 People	115

Section 2: DMO Outcomes and Planned Performance	116

2.1 Outcomes and Performance Information	117

Section 3: DMO Explanatory Tables and Budgeted Financial Statements	143

3.1 Explanatory Tables	143

3.2 DMO Budgeted Financial Statements	145

3.2.1 Budgeted Financial Statements Tables	145

Defence Housing Australia	155

Section 1: DHA Overview and Resources	155

1.1 Strategic Direction Statement	155

1.2 DHA Resource Statement	157

1.3 Budget Measures	158

1.4 Additional Estimates and Variations	159

1.5 Breakdown of Additional Estimates by Appropriation Bill	160

Section 2: DHA Outcomes and Planned Performance	161

2.1 Outcome and Performance Information	161

Section 3: DHA Explanatory Tables and Budgeted Financial Statements	164

3.1 Explanatory Tables	164

3.2 Budgeted Financial Statements	165

Glossary	170

Acronyms	176

User Guide 
to the

Portfolio Additional 
Estimates Statements

# User Guide

The purpose of the Portfolio Additional Estimates Statements (PAES), like that of the Portfolio Budget Statements (PB Statements), is to inform Senators and Members of Parliament of the proposed allocation of resources to Government outcomes by agencies within the portfolio. The focus of the PAES differs from the PB Statements in one important aspect. While the PAES include an Agency Resource Statement to inform Parliament of the Revised Estimate of the total resources available to an agency, the focus of the PAES is on explaining the changes in resourcing by outcome(s) since the Budget. As such, the PAES provides information on new measures and their impact on the financial and/or non-financial planned performance of programs supporting those outcomes.

The PAES facilitate understanding of the proposed appropriations in Appropriation Bills (No. 3 and No. 4) 2013-14. In this sense the PAES is declared by the Additional Estimates Appropriation Bills to be a 'relevant document' to the interpretation of the Bills according to section 15AB of the 
Acts Interpretation Act 1901.

Whereas the Mid Year Economic and Fiscal Outlook 2013-14 is a mid-year budget report which provides updated information to allow the assessment of the Government's fiscal performance against its fiscal strategy, the PAES update the most recent budget appropriations for agencies within the portfolio.

Portfolio Overview

# Defence Portfolio Overview

The Defence Portfolio consists of a number of component organisations that together are responsible for supporting the defence of Australia and its national interests. The three most significant bodies are:

- the Department of Defence—a department of state, headed by the Secretary of the Department of Defence

- the Australian Defence Force (ADF)—which consists of the three Services, Navy, Army and the Air Force (including Reserves) commanded by the Chief of the Defence Force (CDF). Each Service Chief also administers their respective Cadet service, although the Cadet service is not a component of the parent Service

- the Defence Materiel Organisation (DMO)—a prescribed agency within the Department of Defence, headed by its Chief Executive Officer (CEO) DMO.

In practice, these bodies have to work together closely and are broadly regarded as one organisation known simply as Defence.

The Portfolio also contains some smaller entities, including a number of statutory offices created by the Defence Force Discipline Act 1982 which are independent but reside administratively within Defence and various trusts and companies such as Defence Housing Australia (DHA) and the Australian Strategic Policy Institute.

The Minister for Defence's Portfolio also contains the Department of Veterans' Affairs and associated bodies, as it is designated as part of the Defence Portfolio in the Administrative Arrangements Order. The Department of Veterans' Affairs is administered separately to Defence.

## Ministers and their Portfolio Responsibilities

### Changes affecting the Portfolio

On 18 September 2013, the new Coalition Government was sworn in with the following Ministers in the Defence Portfolio:

- Minister for Defence – Senator the Hon David Johnston

- Assistant Minister for Defence – The Hon Stuart Robert MP

- Parliamentary Secretary to the Minister for Defence – The Hon Darren Chester MP

The Minister for Veterans’ Affairs, Senator the Hon Michael Ronaldson, is in the Defence Portfolio but reported separately in the Department of Veterans’ Affairs budget statements.

Details of the allocation of portfolio responsibilities for Defence can be found online at:

http://www.minister.defence.gov.au/allocation-of-portfolio-responsibilities/

### Portfolio Structure and Outcomes

- Defence Portfolio Structure and Outcomes

Minister for Defence
Senator the Hon David Johnston

Assistant Minister for Defence 
The Hon Stuart Robert MP

Parliamentary Secretary to the Minister for Defence 
The Hon Darren Chester MP

Chief of the Defence Force
General David Hurley AC, DSC

Secretary
 Dennis Richardson AO

Australian Defence Force

Department of Defence
including
Defence Materiel 
Organisation

Disciplinary appointments (DFDA)

Navy

Army

Air Force

Defence
Housing
Australia

Navy Reserves

Army Reserves

Air Force Reserves

Various small 
trusts and companies

Navy Cadets

Army Cadets

Air Force Cadets

Department of Defence
Secretary: Dennis Richardson AO
Chief of the Defence Force: General David Hurley AC, DSC

Outcome 1: The protection and advancement of Australia’s national interests through the provision of military
capabilities and the promotion of security and stability.

Outcome 2: The advancement of Australia’s strategic interests through the conduct of military operations and
other tasks directed by Government.

Outcome 3: Support for the Australian community and civilian authorities as requested by Government.

Defence Materiel Organisation (Prescribed Agency within the Department)
Chief Executive Officer: Mr Warren King

Outcome 1: Contributing to the preparedness of the Australian Defence Organisation through acquisition
and through-life support of military equipment and supplies.

Defence Housing Australia
Managing Director: Mr Peter Howman

Outcome 1: To contribute to Defence outcomes by providing total housing services that meet Defence operational and client needs through a strong customer and business focus.

Defence Organisational Chart

Minister for Defence 
Senator the Hon David Johnston

Assistant Minister for Defence
The Hon Stuart Robert MP

Parliamentary Secretary to the Minister for Defence 
The Hon Darren Chester MP

Secretary 
Mr Dennis Richardson

Chief of the Defence Force
General David Hurley
****

Enabling functions

Capability and output managers

Chief Operating Officer 
Mr Brendan Sargeant

Vice Chief of the Defence Force
Air Marshal Mark Binskin
***

Chief Information Officer 
Dr Peter Lawrence

Deputy Secretary
Defence People
Ms Carmel McGregor

Chief of Navy
Vice Admiral Ray Griggs
***

Chief of Army
Lieutenant General David Morrison
***

Deputy Secretary
Defence Support and Reform
Mr Steve Grzeskowiak

Chief of Air Force
Air Marshal Geoff Brown
***

Chief Finance Officer 
Mr Phillip Prior

Chief of Joint Operations
Lieutenant General Ash Power
***

Deputy Secretary Strategy
Mr Peter Baxter

Chief Defence Scientist
Dr Alex Zelinsky

Deputy Secretary 
Intelligence and Security
Mr Stephen Meekin

Chief Capability Development Vice Admiral Peter Jones
***

Chief Executive Officer
Defence Materiel Organisation
Mr Warren King

General Manager
Land and Maritime 
Mr Colin Thorne

General Manager 
Submarines
Mr David Gould

General Manager
Joint Systems and Air
Ms Shireane McKinnie

Deputy Chief Executive Officer and 
General Manager Commercial
Mr Harry Dunstall

Stars (*) refer to ADF Star Rank

#### Senior Executive Changes

The following changes have taken place since the Portfolio Budget Statements (PBS) 2013-14:

- With effect 9 September 2013, Mr Colin Thorne was appointed to the position of General Manager Land and Maritime within the Defence Materiel Organisation.

- With effect 12 September 2013, Mr Brendan Sargeant was appointed to the position of Associate Secretary Chief Operating Officer.

- With effect 28 January 2014, Mr Peter Baxter was appointed to the position of Deputy Secretary Strategy.

#### Organisational Structure

The following changes have taken place since the PBS 2013-14:

- The Australian Defence Simulation and Training Centre has been established following transfer of responsibility for Defence Simulation from Vice Chief of the Defence Force Group to Joint Operations Command (JOC).

- Responsibility for Forces Entertainment has transferred from Defence Support and Reform Group (DSRG) to JOC.

- Recommendations from a Unit Establishment Review have been implemented since publication of the PBS 2013-14. There has been no increase in liability to the Services and AFS guidance remains static.

- Enterprise Planning and Reporting Branch moved from Strategy Group to DSRG on 1 October 2013.

#### Defence Portfolio Bodies

The following changes have taken place since the PBS 2013-14:

##### Army and Air Force Canteen Service

Mr E Moore has moved from the position of Chair and become a Director. Mr A Tregaskis has moved from the position of Director and become the Chair.

The Army and Air Force Canteen Service (AAFCANS) has ceased trading as Frontline and is now trading as AAFCANS.

##### Royal Australian Navy Central Canteens Board

The Royal Australian Navy Central Canteens Board has rebranded itself and commenced trading as Navy Canteens.

##### Royal Australian Navy Relief Trust Fund

A new Charity, called Keeping Watch (KW) has been established as part of this Trust.

#### Portfolio Resource Statement

- Portfolio Resource Statement[1]

Department of Defence

Agency Resources and Planned Performance

##### Section 1: Defence Overview and Resources

1.1					Strategic Direction Statement

1.2	Defence Resource Statement

1.3	Budget Measures

1.4		Capital Investment Program

1.5	People

##### Section 2: Defence Outcomes and Planned Performance

2.1			Outcomes and Performance Information

##### Section 3: Defence Explanatory Tables and Budgeted Financial Statements

3.1	Explanatory Tables

3.2	Resource Summary

3.3	Budgeted Financial Statements

3.4	Consolidated Budgeted Financial Statements for the Department of Defence (including DMO)

# Department of Defence

## Section 1: Defence Overview and Resources

### 1.1 Strategic Direction Statement

The following changes have been made to 1.1 Strategic Direction Statement since the Portfolio Budget Statements 2013-14:

Defence’s primary focus continues to be to protect and advance Australia's strategic interests through the provision of appropriately prepared, equipped and supported armed forces. To achieve this, Defence provides policy advice on and prepares for and conducts military operations and other tasks as directed by the Government.

In 2013-14, Defence will continue its operational transition from Afghanistan, and conclude current ADF operations in the Solomon Islands. ADF operations in Timor-Leste concluded in March 2013. This transition will release and allow the remediation of capabilities that have been on high tempo operations for more than a decade and enable the remediation of deployed equipment.

One strategic initiative in 2013-14 will be the implementation of the Government’s commitment to release a new Defence White Paper within 18 months of taking office. The White Paper will provide Government’s strategic direction and priorities to Defence on defence policy, operations, force posture and structure, budget, and the Defence Organisation.

Defence will continue to implement Government’s priorities including enhanced ADF activities in the Indo-Pacific region, implementation of agreed recommendations of the ADF Posture Review subject to changes through the White Paper, and introduction into service of new major capabilities such as the Landing Helicopter Dock ships and the EA-18G Growler. Defence will also continue to drive cultural change through Pathway to Change: Evolving Defence Culture.

### 1.2 Defence Resource Statement

- Total Defence Resourcing

#### Annual Appropriations

- Appropriation Bill (No 3) 2013-14

- Appropriation Bill (No 4)

#### Drawdown of Appropriations Carried Forward

- Revised Appropriation Receivable

#### Funding from Other Sources

##### Own Source Revenue

- Variation in Own Source Revenue

### 1.3 Budget Measures

#### 2013-14 Budget Measures and Other Budget Adjustments

- Variation to Defence Funding

#### Operations Summary

- Net Additional Cost of Operations from 1999-00 to 2016-17

### 1.4 Capital Investment Program

The Capital Investment Program comprises the Defence Capability Plan (DCP), the Approved Major Capital Investment Program (AMCIP), the ICT Integrated Plan of Work, Minor Projects and other investment (infrastructure costs, repairable items, other plants and equipment).

- Capital Investment Program

- Capability Sustainment Program

- Retained Capital Receipts

- Variation in Estimates of Net Capital Receipts

### 1.5 People

#### Workforce Overview

##### ADF Workforce

The number of ADF personnel is slowly growing but a high separation rate is a continuing symptom of strong external employment opportunities for ADF personnel, particularly for those with professional and/or technical skills. While economic growth is slowing and there is uncertainty as Australia transitions to a less labour-intensive mining sector, there is still forecast demand for the next five years (and some existing shortages) for a number of occupations aligned to ADF roles including various engineering occupations, technical occupations, intelligence and policy analysts and general medical practitioners, some roles of which are ADF critical categories.

The gap of 1,665 between the permanent force ADF revised strength estimate and the Budget Estimate (see Table 13) is a result of these external conditions, the ability to achieve approved ADF staffing levels together with workforce that is awaiting funding through the approval of projects as part of the Defence Capability Plan.

In response to the challenging labour market conditions, Defence developed the Defence Employment Offer framework to ensure that the Department maintains a compelling offer to join and stay with Defence. The framework spurred development of the methodology of differentiated offers to deal in a targeted way with retention issues in workforce segments, and a longer-term project to ensure that the offer is as cost-effective as possible.

Additionally, improved prospects for ADF recruitment are expected over the coming years. For example, as the mining industry increasingly transitions from the labour intensive construction phase to the capital intensive production phase, deterioration in the wider labour market is anticipated, with the estimated number of employees required for the production phase half that needed in the construction phase.

##### APS Workforce

In accordance with Government commitments, the Australian Public Service is reducing in size through natural attrition and a tightening of recruiting practices. As a result, Defence is also reducing its APS workforce, while limiting negative impact on the delivery of capability.

As at 21 November 2013, the Defence APS workforce had reduced from 20,980 full time equivalents at the beginning of the financial year to 20,568, a reduction of 412. By the end of the financial year this is expected to reduce further to approximately 20,300—an overall reduction of some 680 as illustrated below. In average terms, this equates to an annual achievement of 20,574.

###### Actual Full Time Equivalent for 2013-14 and End of Year Full Time Equivalent Estimate for the Forward Estimates

|  | Actual Full Time Equivalent as at 4 Jul 2013 | 2013-14 Full Time Equivalent Forecast Outcome | Variation | 2014-15 Forward estimate | 2015-16 Forward estimate | 2016-17 Forward estimate |
| --- | --- | --- | --- | --- | --- | --- |
| Total APS | 20,980 | 20,300 | -680 | 19,700 | 19,268 | 19,155 |

It is important to note that Defence’s APS achievement is affected by the Defence Materiel Organisation’s combined workforce management model, under which the DMO can utilise funding from military positions that cannot be filled, to hire civilian staff to fill the gaps. This is illustrated in the APS section of Table 13 below, and has the effect of increasing Defence’s APS workforce at a Portfolio level as well as within DMO.

##### Workforce Summary

The total Defence fulltime workforce, including the DMO, is now forecast to be 77,518 in 2013-14, comprising:

- Permanent Forces (73 per cent) of:

- 13,794 Navy Personnel

- 28,833 Army Personnel

- 13,943 Air Force Personnel

- 20,574 APS staff (26 per cent)

- 374 Contractors (less than 1 per cent)

The revised forecast strength of the Reserve Forces in 2013-14 is 20,450.

Over the forward estimates period, the total fulltime workforce will grow by 789 from the forecast of 77,518 in 2013-14 to 78,307 in 2016-17, while the Reserve workforce grows by 850 from 20,450 to 21,300.

The total planned strength of the Defence workforce is shown in Tables 13 and 14, while a breakdown by Service and rank or level appears at Table 15.

##### Defence People

No changes have been made to the Defence People section since the Portfolio Budget Statements 2013-14.

- Planned Workforce Allocation for the 2013-14 Budget and Forward Estimates—Fulltime[1]

|  |  | 2013-14 Budget estimate | 2013-14 Revised estimate[2] | Variation | 2014-15 Forward estimate[2] | 2015-16 Forward estimate[2] | 2016-17 Forward estimate[2] |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | ADF Permanent Force[3] |  |  |  |  |  |  |
|  | Navy | 14,224 | 13,794 | -430 | 14,318 | 14,332 | 14,321 |
|  | Army | 29,847 | 28,833 | -1,014 | 30,069 | 30,157 | 30,202 |
|  | Air Force | 14,164 | 13,943 | -221 | 14,104 | 14,110 | 14,130 |
| 1 | Total Permanent Force | 58,235 | 56,570 | -1,665 | 58,491 | 58,599 | 58,653 |
|  | Civilian Employees |  |  |  |  |  |  |
|  | APS – Defence | 15,547 | 15,268 | -279 | 14,883 | 14,362 | 14,014 |
|  | APS – DMO | 5,307 | 4,878 | -429 | 5,087 | 5,106 | 5,141 |
|  | APS – DMO – ADF backfill | 363 | 428 | 65 | – | – | – |
| 2 | Total APS | 21,217 | 20,574 | -643 | 19,970 | 19,468 | 19,155 |
|  | Contractors – Defence[4] | 445 | 346 | -99 | 445 | 447 | 453 |
|  | Contractors – DMO | 48 | 28 | -20 | 48 | 46 | 46 |
| 3 | Total Contractors | 493 | 374 | -119 | 493 | 493 | 499 |
| 4 | Total Civilian Employees (2 + 3) | 21,710 | 20,948 | -762 | 19,927 | 19,761 | 19,654 |
|  | Total Workforce Strength (1 + 4) | 79,945 | 77,518 | -2,427 | 78,418 | 78,360 | 78,307 |

- Planned Workforce Allocation for the 2013-14 Budget and Forward Estimates—Reserve[1]

|  |  | 2013-14 Budget estimate | 2013-14 Revised estimate | Variation | 2014-15 Forward estimate | 2015-16 Forward estimate | 2016-17 Forward estimate |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Active Reserve Force |  |  |  |  |  |  |
|  | Navy | 2,150 | 2,150 | 0 | 2,200 | 2,200 | 2,200 |
|  | Army | 14,400 | 14,400 | 0 | 14,600 | 14,800 | 15,000 |
|  | Air Force | 2,500 | 2,500 | 0 | 2,500 | 2,500 | 2,500 |
| 1 | Sub-total Active Reserve Force | 19,050 | 19,050 | 0 | 19,300 | 19,500 | 19,700 |
|  | High Readiness Reserve |  |  |  |  |  |  |
|  | Navy | – | – | – | – | – | – |
|  | Army | 800 | 800 | 0 | 900 | 950 | 1,000 |
|  | Air Force | 600 | 600 | 0 | 600 | 600 | 600 |
| 2 | Sub-total High Readiness Reserve Force | 1,400 | 1,400 | 0 | 1,500 | 1,550 | 1,600 |
|  | Total Reserves (1 + 2) | 20,450 | 20,450 | 0 | 20,800 | 21,050 | 21,300 |

Notes to Tables 13 and 14:

- All numbers for the fulltime workforce elements represent average fulltime equivalents. Due to the nature of Reserve service, numbers for the Reserve Force represent headcounts.

- Revised Estimates figures for the fulltime workforce elements represent forecast 2013-14 achievement for each element, while Forward Estimates figures represent the Government approved strength for each year.

- Numbers for ADF Permanent Force include ADF members in the DMO and Reservists on full-time service.

- Contractors are individuals under contract performing agency roles. Contractors are not APS employees.

- Breakdown of Personnel Numbers by Service and Rank

|  | 2013-14 Budget Estimate | 2013-14 Revised Estimate |
| --- | --- | --- |
| Navy[1] |  |  |
| One Star and above | 57 | 59 |
| Senior Officers[2] | 554 | 607 |
| Officers | 2,834 | 2,772 |
| Other Ranks | 10,779 | 10,356 |
| Total Navy | 14,224 | 13,794 |
| Army[1] |  |  |
| One Star and above | 77 | 78 |
| Senior Officers[2] | 821 | 812 |
| Officers | 5,532 | 5,440 |
| Other Ranks | 23,417 | 22,503 |
| Total Army | 29,847 | 28,833 |
| Air Force[1] |  |  |
| One Star and above | 56 | 53 |
| Senior Officers[2] | 667 | 670 |
| Officers | 3,964 | 4,010 |
| Other Ranks | 9,477 | 9,210 |
| Total Air Force | 14,164 | 13,943 |
| APS[1] |  |  |
| Senior Executives[3] | 168 | 164 |
| Senior Officers[2] | 6,670 | 6,566 |
| Other APS Staff | 14,379 | 13,844 |
| Total APS | 21,217 | 20,574 |
| Contractors[4] | 493 | 374 |
| Total Workforce | 79,945 | 77,518 |

Notes

- Permanent Forces and APS numbers are forecasts of the average strength for 2013-14. Numbers for the APS and Contractors include the DMO.

- Senior Officers are of Colonel or Lieutenant Colonel rank equivalent and substantive APS Executive Level 1 and 2.

- The figures for the Senior Executive Service include the Secretary of the Department of Defence, 16 Chiefs of Division and 2 Medical Officers Grade 6.

- Contractors are individuals under contract performing agency roles. Contractors are not APS employees.

## Section 2: Defence Outcomes and Planned Performance

### 2.1 Outcomes and Performance Information

Government outcomes are the intended results, impacts or consequences of actions by the Government on the Australian community. Commonwealth programs are the primary vehicle by which government agencies achieve the intended results of their outcome statements. Agencies are required to identify the programs which contribute to Government outcomes over the budget and forward years.

Each outcome is described below together with its related programs, specifying the performance indicators and targets used to assess and monitor the performance of Defence in achieving Government outcomes.

- Structure of Defence’s Outcomes

###### Outcome 1: The protection and advancement of Australia’s national interests through the provision of military capabilities and the promotion of security and stability

#### Outcome 1 Strategy

The following changes have been made to the Outcome 1 Strategy since the Portfolio Budget Statements 2013-14.

Outcome 1 addresses the following strategic objectives:

- maintaining and building a defence capability that underpins Australia’s security and prosperity and provides options for a credible response wherever Australia's security interests are engaged

- strengthening Australia’s defence partnerships with our allies and regional partners and globally.

The primary focus of Outcome 1 is on maintaining the capacity to support current commitments and provide strategic response options to the Government to meet the range of potential future security contingencies. It also covers working collaboratively with our neighbours and the broader international defence community, and contributing to coalition operations in support of Australia's national interests. As well as the provision of military capabilities, this outcome encompasses all of the policy, command and support functions undertaken by the organisation.

Defence's administered appropriations relating to superannuation, housing support services for current and retired Defence personnel and Other Administered are covered by Outcome 1. Apart from supporting current operations, which are described in detail under Outcomes 2 and 3, the priorities that will be progressed under Outcome 1 in 2013-14 are:

- to increase the professional and personal accountability of Defence personnel, and to improve Defence management and decision-making processes

- implementing the Government’s commitment to release a new Defence White Paper within 
18 months of taking office

- implementing the recommendations of the Cultural Reviews under the Pathway to Change

- supporting the program of efficiency and economy measures to ensure that all areas of Defence are best able to support and deliver future military capability requirements

- continuing the commitment to the recruitment and retention of ADF personnel.

#### Outcome 1 Resources

- Total Budgeted Resources Available for Outcome 1

###### Table 16 (Cont): Total Budgeted Resources Available for Outcome 1

#### Contributions to Outcome 1

###### Program 1.1: Office of the Secretary and CDF

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

###### Program 1.1 Objective The Office of the Secretary and CDF (OSCDF) Group's primary objective in delivering Program 1.1 is to support the Secretary and CDF so they can deliver high quality policy advice to the Government, drive organisational reform and exercise strategic leadership. The OSCDF Group manages the vast array of operational, policy, commercial, regulatory, risk and other matters associated with the Defence mission of defending Australia and its national interests. During 2013-14, the Group will continue to drive implementation of the strategic reforms across Defence. It will implement new measures to align Defence’s corporate functions with strategic planning and guide the development of the 2015 Defence White Paper. The Group comprises the small personal offices of the Secretary and CDF, the Strategy Executive, the Audit and Fraud Control Division and a number of Military Justice agencies.

- Cost Summary for Program 1.1 Office of the Secretary and CDF

###### Program 1.1 Deliverables - Ensure delivery of the Defence Cooperation Program within available resources. - Oversee implementation of agreed recommendations of the ADF Posture Review. - Guide the development of the 2015 Defence White Paper. - Ensure Defence strategic policy aligns with Government direction and priorities, including fiscal policy. - Administer use of the Australia-United States Defence Trade Cooperation Treaty by Australian Government agencies and defence industry. The following Deliverables transferred to the Chief Operating Officer Organisation since the Portfolio Budget Statements 2013-14: - Enhance Defence’s governance framework, through clearer authority and accountability and more rigorous performance management, risk management, assurance and audit processes. - Align Defence’s corporate, enterprise risk and strategic planning functions, including through Defence’s annual and corporate plans. - Ensure Defence corporate strategy aligns with Government direction and priorities, including fiscal policy.

###### Program 1.2: Navy Capabilities

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

- Cost Summary for Program 1.2 Navy Capabilities

- Navy Deliverables (Unit Ready Days)[1]

| Deliverables |  | 2013-14 Budget Estimate | 2013-14 Revised Estimate |
| --- | --- | --- | --- |
| 18 | Major Combatants | 3,501 | 3,522[2] |
| 20 | Minor Combatants | 4,581 | 4,477[3] |
| 9 | Amphibious and Afloat Support | 2,186 | 2,047[4] |
| 9 | Hydrographic Force | 2,805 | 2,819[5] |

Notes

- Unit Ready Days (URD) are the aggregate number of days that constituent force elements are available for tasking.

- Major Combatants include the Adelaide class frigates, Anzac class frigates, and submarines. The increase in URD is due to changes in the dates of scheduled maintenance periods.

- Minor Combatants include Armidale class patrol boats and coastal mine hunters. The decrease in URD is attributable to extensions of major maintenance periods.

- Amphibious and Afloat Support comprises the oil tanker, replenishment ship, landing ship dock, heavy landing ship, and heavy landing craft. The decrease in URD is due to a refit extension and other schedule changes.

- Hydrographic Force comprises the hydrographic ships, survey motor launches, chart production office and meteorological and oceanographic centres. The increase in URD is due to schedule changes.

###### Program 1.3: Army Capabilities

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

###### Program 1.3 Objective Army’s primary objective in delivering Program 1.3 is to contribute to the achievement of the Government’s defence objectives through the provision of capabilities for land and special operations. Army is to prepare forces for Joint Force-In-Being contributions to understanding and shaping the strategic environment; assisting civil authorities in Australia and abroad; and, deterring, denying and/or defeating adversaries the opportunity to attack or threaten Australia, or its strategic interests. Army’s first priority is to continue to support forces and individuals deployed on operations. During 2013-14 Army will remain heavily committed across a spectrum of operations at the domestic, regional and global level. Army will continue to sustain and preserve the ability to deploy and sustain a brigade group and a battalion group, in different areas of operation, for a prolonged period of time in our primary operational environment. Army will further develop and refine the Army Sustainment Campaign Plan and Force Generation Cycle to ensure Army is capable of supporting current operations while concurrently posturing to meet the challenges of future operations. During 2013-14, the implementation of Multi-role Combat Brigade and Army Reserve reform under Plan BEERSHEBA will see increased commonality of structures and capability across Army. These changes will optimize its Force Generation Cycle and achieve efficiencies through cyclical personnel and resource usage and rationalisation of the equipment required to sustain operational missions and readiness for potential contingencies. Army will build on its existing cultural strengths through the implementation of a Pathway to Change, to ensure the organisation excels in preparing for and conducting operations in support of Australia and national interests, while reflecting modern community standards and attitudes.

- Cost Summary for Program 1.3 Army Capabilities

- Army Deliverables (Rate of Effort – Flying Hours)

| Deliverables |  | 2013-14 Budget Estimate | 2013-14 Revised Budget | 2014-15 Forward Year 1 | 2015-16 Forward Year 2 | 2016-17 Forward Year 3 |
| --- | --- | --- | --- | --- | --- | --- |
| 6 | CH-47D Chinook[1][2] | 1,850 | 1,850 | 383 |  |  |
| 7 | CH-47F Chinook[2] |  |  | 1,317 | 1,700 | 1,700 |
| 34 | S-70A-9 Black Hawk[3] | 6,200 | 6,500 | 5,090 | 4,230 | 3,730 |
| 41 | B-206 Kiowa | 6,400 | 6,400 | 6,150 | 6,150 | 6,150 |
| 22 | Armed Reconnaissance Helicopter (ARH) Tiger | 3,360 | 3,360 | 4,566 | 5,661 | 6,042 |
| 46 | Multi Role Helicopter (MRH90) [3][4] | 4,000 | 4,000 | 5,400 | 7,100 | 8,450 |

Notes

- The Chinook 2013-14 Rate of Effort comprises 1700 hours Baseline plus 150 hours Operational Supplement.

- The Chinook has been split into two lines to reflect replacement of six CH-47D with seven CH-47F in 2014-15. The 
2014-15 Rate of Effort balance between the two aircraft variants is an initial estimate.

- MRH90 Rate of Effort has been reduced by 4,400 hours across the four years. The key reasons for this are delays to the MRH90 aircraft delivery schedule, and delays to certification and testing of critical aircraft systems and role equipment. There has been a consequential increase of 3,750 hours in Black Hawk Rate of Effort across the four years.

- MRH90 aircraft quantities include six for Navy (five in 808 Squadron, and one in deeper maintenance). MRH90 Rate of Effort includes Navy flying hours (1,400 hours in 2013-14, and 1,500 pa thereafter).

###### Program 1.4: Air Force Capabilities

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.4 Air Force Capabilities

###### Program 1.5: Intelligence Capabilities

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.5 Intelligence Capabilities

###### Chief Operating Officer

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

###### Chief Operating Officer Objective DSRG and CIOG continue to work together to progress the development of Information Management as an enterprise capability for Defence including the development of a consistent governance framework to be applied across Defence and the adoption of enterprise approaches to the use of technology to enable information management.

- Cost Summary for Chief Operating Officer

###### Chief Operating Officer Deliverables The following deliverables for the Chief Operating Officer focus on oversight of the COO organisation: - Oversee, integrate and coordinate reforms. - Ensure policy advice provided to the Government is accurate, timely and responsive, and offers practical and cost-effective approaches to fulfill the Government’s defence responsibilities. - Provide overarching strategic guidance, policy and supporting plans to implement the recommendations of the reviews into the culture of the ADF and Defence. Not withstanding, the Secretary and CDF retain personal accountability for Pathway to Change which is executed through the Culture Reform Steering Committee. Resourcing of individual initiatives in support of the Pathway to Change comes from the individual Groups and Services as appropriate.

###### Program 1.6: Chief Operating Officer – Defence Support and Reform

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

###### Program 1.6 Objective DSRG is responsible for delivering shared services that support the ADF and Defence Groups, and is fundamental to generating Defence capability through the services it provides. DSRG supports Defence through the provision of a range of products and services including: housing; business services; base support services including catering, accommodation, cleaning and grounds maintenance; and managing, developing and sustaining the Defence estate and whole-of-Defence information management capability.

- Cost Summary for Program 1.6 Chief Operating Officer – Defence Support and Reform

###### Program 1.6 Deliverables - Enhance Defence's governance framework, through clearer authority and accountability and more rigorous performance management, risk management, assurance and audit processes. - Align Defence's corporate, enterprise risk and strategic planning functions, including through Defence's annual and corporate plans1. - Ensure Defence’s corporate strategy aligns with Government direction and priorities, including fiscal policy1. - Development of the Defence Information Management Strategy and a subordinate Information Management Plan to progress the development of an information management capability across Defence. - Manage, develop and sustain the Defence estate to meet Defence and Government requirements by developing and delivering major estate and environment programs on time, to budget and compliant with the Work Health and Safety Act 2011, Environment Protection and Biodiversity Conservation Act 1999 and other statutory requirements.

###### Program 1.6 Key Performance Indicators - Improve business outcomes as part of broader Defence reform, including ongoing implementation of an enhanced enterprise planning system and the revised responsibilities and accountabilities for base support. - The Defence Information Management Strategy is developed and endorsed and the first iteration of the Defence Information Management Plan is developed, endorsed and implementation is underway.

###### Program 1.7: Chief Operating Officer – Chief Information Officer

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.7 Chief Operating Officer - Chief Information Officer

###### Program 1.8: Chief Operating Officer – Defence People

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

###### Program 1.8 Objective The extant strategy document People in Defence has been reviewed to identify gaps between current programs and commitments made in the Defence White Paper 2013. It is anticipated that further revision of People in Defence will occur in conjunction with the development and release of the next Defence White Paper.

- Cost Summary for Program 1.8 Chief Operating Officer – Defence People

###### Program 1.9: Defence Science and Technology

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.9 Defence Science and Technology

###### Program 1.10: Vice Chief of the Defence Force

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

###### Program 1.10 Objective Vice Chief of the Defence Force Group's mission is to develop, deliver, enable and ensure Defence Joint Capability in order to protect and advance Australia's national and strategic interests. The Group enables Defence to meet its objectives through the provision of military strategic effects and commitments advice and planning, the development and delivery of joint, common and APS education and training, logistics support, health support, ADF Cadet and Reserve policy, joint capability coordination, preparedness management, joint and combined ADF doctrine. The US Force Posture Review Implementation Team is completing tasks related to Phase 2 of the United States Marine Corps rotational presence, with the remainder of the responsibility now resting with Strategy Group.

- Cost Summary for Program 1.10 Vice Chief of the Defence Force

###### Program 1.10 Deliverables - Deliver coordinated logistic advice and services to the ADF, and provide oversight and assurance of the Defence Logistic Capability.

###### Program 1.10 Key Performance Indicators - Governance and accountability frameworks enhance the youth development experience within the ADF Cadets and the Defence Work Experience Program.

###### Program 1.11: Joint Operations Command

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.11 Joint Operations Command

###### Program 1.12: Capability Development

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.12 Capability Development

###### Program 1.13: Chief Finance Officer

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Program 1.13 Chief Finance Officer

###### Administered Program 1.14: Defence Force Superannuation Benefits

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Administered Program 1.14 Defence Force Superannuation Benefits

###### Administered Program 1.15: Defence Force Superannuation Nominal Interest

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Administered Program 1.15 Defence Force Superannuation Nominal Interest

###### Administered Program 1.16: Housing Assistance

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Administered Program 1.16 Housing Assistance

###### Administered Program 1.17: Other Administered

Performance information is as reported in the Portfolio Budget Statements 2013-14.

- Cost Summary for Administered Program 1.17 Other Administered

###### Outcome 2: The advancement of Australia’s strategic interests through the conduct of military operations and other tasks as directed by Government

#### Outcome 2 Strategy

No changes have been made to this outcome strategy since the Portfolio Budget Statements 2013-14.

#### Outcome 2 Resources

- Total Budgeted Resources Available for Outcome 2

#### Contributions to Outcome 2

###### Program 2.1: Operations Contributing to the Security of the Immediate Neighbourhood

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

- Cost Summary for Program 2.1 Operations Contributing to the Security of the Immediate Neighbourhood

| ###### Program 2.1 Deliverables The following changes have been made to the Program Deliverables since the Portfolio Budget Statements 2013-14: - Operation ANODE: ceased in 2013. - Operation ASTUTE: ceased in 2013. - Operation PHILIPPINES ASSIST: commenced in 2013. |  |  |
| --- | --- | --- |
| Operation | Commenced | Objective |
| Anode | 2003-2013 | Support the coalition police forces in maintaining the rule of law in Solomon Islands. |
| Astute | 2006-2013 | Contribute security support to the Government of Timor- Leste and the United Nations Mission in Timor Leste. |
| Philippines Assist | 2013 | Support the Whole of Government contribution to the international humanitarian and disaster relief operations as requested by the Philippines Government. |

###### Program 2.2: Operations Supporting Wider Interests

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

- Cost Summary for Program 2.2 Operations Supporting Wider Interests

| ###### Program 2.2 Deliverables The following changes have been made to the Program Deliverables since the Portfolio Budget Statements 2013-14: - Operation RIVERBANK: ceased in 2013. - Operation PALATE II: a senior Military Advisor and Military Liaison Officers are provided to the United Nations Assistance Mission in Afghanistan. |  |  |
| --- | --- | --- |
| Operation | Commenced | Objective |
| Riverbank | 2008-2013 | Contribute to the United Nations Assistance Mission for Iraq. |
| Palate II | 2005 | Provide a Senior Military Advisor and Military Liaison Officers to the United Nations Assistance Mission in Afghanistan. |

###### Outcome 3: Support for the Australian community and civilian authorities as requested by Government

#### Outcome 3 Strategy

No changes have been made to this outcome strategy since the Portfolio Budget Statements 2013-14.

#### Outcome 3 Resources

- Total Budgeted Resources Available for Outcome 3

#### Contributions to Outcome 3

###### Program 3.1: Defence Contribution to National Support Tasks in Australia

Performance information is as reported in the Portfolio Budget Statements 2013-14 except for the following revisions.

- Cost Summary for Program 3.1 Defence Contribution to National Support Tasks in Australia

| ###### Program 3.1 Deliverables The following changes have been made to the Program Deliverables since the Portfolio Budget Statements 2013-14: - Operation PARAPET: Support to the whole-of government effort as host of the G20 Summit in 2014. - NSW BUSHFIRE ASSIST: Defence assistance to recovery efforts in NSW following the October 2013 bushfires. |  |  |
| --- | --- | --- |
| Operation | Commenced | Objective |
| PARAPET | 2013 | Support to the whole-of government effort as host of the G20 Summit in 2014. |
| NSW BUSHFIRE ASSIST | 2013 | Defence assistance to recovery efforts in NSW following the October 2013 bushfires. |

## Section 3: Defence Explanatory Tables and Budgeted Financial Statements

### 3.1 Explanatory Tables

- Summary of Estimated Special Account Balances[1][2][3]

#### 3.1.1 Australian Government Indigenous Expenditure

- Australian Government Indigenous Expenditure

##### Defence Indigenous Employment Strategy

Since the Portfolio Budget Statements 2013-14, additional recruitment and retention activities have been implemented to support the Council of Australian Governments Indigenous employment target of 
2.7 percent by 2015.

##### Defence Indigenous Development Program

Since the Portfolio Budget Statements 2013-14, the estimated costs of delivering the Defence Indigenous Development Program are less than originally forecast.

##### Army Aboriginal Community Assistance Program

No changes have been made to the Army Aboriginal Community Assistance Program since the 
Portfolio Budget Statements 2013-14.

#### 3.1.2 Grants

The following changes to the grants program since the Portfolio Budget Statements 2013-14 total $2.8m, with two grant programs and seven individual grants approved.

- Grants Approved Since the 2013-14 Budget

The following are grants that have been approved since the Portfolio Budget Statements 2013-14.

###### Army History Research Grants Scheme

Grants to the total of $52,106 were approved for the Army Military History Research Grants Scheme. The grants promote the study and understanding of Army, its history and traditions, which in turn assists in the achievement of Government's Defence policy objectives through the provision of capabilities for land and special operations. The scheme has been in operation since 1992.

###### Family Support Funding Program

Since the publication of the PBS 2013-14, the Family Support Funding Program has approved grants to the total of $1,303,978 (plus GST of $37,833) in 2013-14. The Program provides funds to support projects and services initiated by Defence families. It is also available to existing groups in the community composed of, or benefiting Defence families.

###### International Institute for Strategic Studies (IISS) for 2014 Shangri-La Dialogue

A grant of $90,000 was approved to the International Institute for Strategic Studies (IISS) for 2014 Shangri-La Dialogue, which is a major annual Ministerial level meeting of defence and security officials from the Asia-Pacific and wider region. It provides an opportunity for regional states' defence establishments to exchange views on security in the region. IISS is a registered charity based in London and is a leading authority on political-military conflict and an independent source of objective information on international strategic issues.

###### Kokoda Foundation

A grant of $130,000 (plus GST of $13,000) was approved for the Kokoda Foundation to support the Australia-United States Trilogy Dialogue held on 30 October to 1 November 2013. A further grant of $30,000 (plus GST of $3,000) was also approved for two weekend congresses of the Kokoda Foundation Young Strategic Leaders program. The Kokoda Foundation is a not-for-profit institution that focuses on issues relating to national security and whole-of-nation responses to crises and threats, and fosters research and innovative thinking on Australia's future security challenges.

###### Royal United Services Institute (RUSI) of Australia

A multi-year grant of $297,431 (2013-14 to 2015-16) was approved to the Royal United Services Institute (RUSI) of Australia to promote public discussion and debate on national security and defence matters including improving public awareness and understanding of these issues. RUSI also provide an avenue to engage with and inform the public on the implementation of the Defence White Paper and to engage the community on the next iteration.

###### Strategic and Defence Studies Centre (SDSC) at the Australian National University (ANU) for the Post Doctoral Fellowship Program

A multi-year grant (2013-14 to 2015-16) of $434,290 was approved to the SDSC at the ANU to support the development of future academics in the field of Australia’s long-term strategic and defence challenges. The role of the Post-Doctoral Fellow is to perform quality research that has a bearing on Australia’s long-term strategic and defence challenges and be proactive in their engagement with Defence, particularly in fostering communication and networks with Strategic Policy Division.

###### The Australian Sailor Pty Ltd

A grant of $400,000 was approved to the Australian Sailor Charitable Trust as a contribution to the construction of the Australian Sailor Centenary Monument to be erected at Rous Head precinct in Fremantle, Western Australia.

###### The Sir Richard Williams Foundation

A grant of $50,000 was approved for The Sir Richard Williams Foundation to undertake independent research and analysis of national security issues facing Australia in today's complex security environment. The planned outcome of the research will be a series of published reports and publications for public education and discussion.

### 3.2 Resource Summary

- Budgeted Departmental Net Cost of Service (cash) (for the period ended 30 June)

#### Portfolio Resource Statement

- Portfolio Resources[1]

- Total Departmental and Administered Consolidated Cash Budget for the Department of Defence (including DMO)[1]

- Defence Resource Statement

- Third Party Payments to and from other Agencies

### 3.3 Budgeted Financial Statements

#### 3.3.1 Departmental and Administered Budgeted Financial Statements

- Variation in Budgeted Departmental Comprehensive Income Statement (Showing Net Cost of Services) (for the period ended 30 June)

- Variation in Budgeted Departmental Balance Sheet (as at 30 June)

- Variation in Budgeted Departmental Statement of Cash Flows (for the period ended 
30 June)

- Budgeted Departmental Comprehensive Income Statement (Showing Net Cost of Services) (for the period ended 30 June)

- Budgeted Departmental Balance Sheet (as at 30 June)

- Budgeted Departmental Statement of Cash Flows (for the period ended 30 June)

- Departmental Statement of Changes in Equity — Summary of Movement (Budget year 2013-14)

- Departmental Capital Budget Statement

- Statement of Departmental Asset Movements (2013-14)

- Variation in Schedule of Budgeted Income and Expenses Administered on Behalf of Government (for the period ended 30 June)

- Variation in Schedule of Budgeted Assets and Liabilities Administered on Behalf of Government (as at 30 June)

- Variation in Schedule of Budgeted Administered Cash Flows (for the period ended 30 June)

- Schedule of Budgeted Income and Expenses Administered on Behalf of Government (for the period ended 30 June)

- Schedule of Budgeted Assets and Liabilities Administered on Behalf of Government (as at 30 June)

- Schedule of Budgeted Administered Cash Flows (for the period ended 30 June)

#### 3.3.2 Notes to the Financial Statements

The financial statements have been prepared in accordance with the Australian Accounting Standards and the Finance Minister’s Orders.

### 3.4 Consolidated Budgeted Financial Statements for the Department of Defence (including DMO)

- Consolidated Budgeted Departmental Net Cost of Service (cash) for the Department of Defence (including DMO) (for the period ended 30 June)

- Consolidated Comprehensive Departmental Income Statement (Showing Net Cost of Services) for the Department of Defence (including DMO) (for the period ending 30 June)

- Consolidated Budgeted Departmental Balance Sheet for the Department of Defence (including DMO) (as at 30 June)

- Consolidated Budgeted Departmental Statement of Cash Flows for the Department of Defence (including DMO) (for the period ended 30 June)

- Consolidated Budgeted Income and Expenses Administered on Behalf of Government for the Department of Defence (including DMO) (for the period ended 30 June)

- Consolidated Budgeted Assets and Liabilities Administered on Behalf of Government for the Department of Defence (including DMO) (as at 30 June)

- Consolidated Budgeted Administered Statement of Cash Flows for the Department of Defence (including DMO) (for the period ended 30 June)

# Appendices

###### Appendix A	Defence Cooperation Program

###### Appendix B		The Unapproved Major Capital Investment Program (also known as the Defence Capability Plan)

###### Appendix C	Major Capital Facilities Program

###### Appendix D	Approved Projects Being Developed for Private Financing Arrangements

###### Appendix E	Status of Major Projects Foreshadowed for Government and Parliamentary Standing Committee on Public Works Consideration (PWC) in 2013-14

### Appendix A: Defence Cooperation Program

No changes have been made to the Defence Cooperation Program since the Portfolio Budget Statements 2013-14.

### Appendix B: The Unapproved Major Capital Investment Program (also known as the Defence Capability Plan)

Since the release of the Portfolio Budget Statements 2013-14, 11 investment decisions have been made on Defence Capability Plan projects, with a total value of around $1.8b. Further projects will be considered for approval in 2013-14.

##### Major Projects Recently Approved by Government

Tables 72, 73 and 74 identify major projects that have been approved since publication of the 
Portfolio Budget Statements 2013-14.

- Significant Defence Capability Plan Projects with First Pass Approval

| Project Number | Project Title |
| --- | --- |
| JP 2069 Phase 3 | High Grade Cryptographic Equipment |
| JP 3025 Phase 1 | Deployable Special Operations Engineer Regiment Capability |

- Significant Defence Capability Plan Projects with Second Pass Approval

| Project Number | Project Title |
| --- | --- |
| AIR 5416 Phase 4B.2 | C-130J Large Aircraft Infrared Counter Measure (LAIRCM) |
| JP 2064 Phase 3 | Geospatial Information, Infrastructure and Services |
| SEA 1442 Phase 4 | Maritime Communication Modernisation |
| AIR 5276 CAP2 | AP-3C Capability Assurance Program |
| JP 2072 Phase 3 | Battlespace Communications System (Land) |
| LAND 75 Phase 4 | Battlefield Command Systems |

- Other Defence Capability Plan Projects with an Approval

| Project Number | Project Title |
| --- | --- |
| LAND 121 Phase 3B/5B | Overlander – Medium and Heavy Tactical Training Vehicles |
| JP 2069 Phase 3 (initial approval) | High Grade Cryptographic Equipment |
| JP 3029 Phase 2 (initial second pass) | Space Telescope |

### Appendix C: Major Capital Facilities Program

Information is as reported in the PBS 2013-14.

#### Approved Major Capital Facilities Projects

Table 75 and the following descriptions provide details on the progress and expenditure during 2013-14 on major capital facilities projects.

- Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

###### Table 75 (Cont): Approved Major Capital Facilities Projects by State and Federal Electorate

### Appendix D: Approved Projects Being Developed for Private Financing Arrangements

##### Project Single Living Environment and Accommodation Precinct (Single LEAP Phase 2)

Information is as reported in the Portfolio Budget Statements 2013-14.

### Appendix E: Status of Major Projects Foreshadowed for Government and Parliamentary Standing Committee on Public Works Consideration (PWC) in 2013-14

During 2013-14, Defence expects to present a number of facilities proposals to the Government and the Public Works Committee (PWC). Table 76 provides details of the proposed major capital projects expected to be referred to the PWC in 2013-14. In some cases, the projects may require the Government’s approval before referral to the PWC.

- Program of Works Foreshadowed for Consideration and Approval

|  | State/Electorate | Actual/Indicative PWC Referral Date | Actual/Indicative PWC Hearing Date[1] | Current Status |
| --- | --- | --- | --- | --- |
| Major Capital Facilities Projects Foreshadowed for PWC Consideration in 2013-14 |  |  |  |  |
| RAAF Base Williamtown Redevelopment Stage 2 | NSW - Newcastle | Early 2015 | Mid 2015 | In development |
| Defence Science and Technology Organisation (DSTO) Fishermans Bend - Human Protection Performance and Security | VIC - Melbourne Port | 21-Mar-13 | 30-Apr-13 | Approved |
| Facilities for Air Warfare Destroyer (SEA 4000) | Multiple | 21-Mar-13 | 23-Apr-13 | Approved |
| Facilities for Amphibious Deployment and Sustainment (Joint Project (JP) 2048) | Multiple | 21-Mar-13 | 23-Apr-13 | Approved |
| Facilities for the MH-60R Seahawk Maritime Combat Helicopters (AIR 9000 Phase 8) | Multiple | 21-Mar-13 | 22-Apr-13 | Approved |
| Facilities for Chinook Helicopter (Air 9000 Phases 5B and 5C) | Herbert | Early 2014 | Mid 2014 | In development |
| Facilities for Force Protection Research and Training (Joint Project (JP)154) | Multiple | Mid 2014 | Mid 2014 | In development |
| AIR 6000 New Air Combat Capability (NACC) | Multiple | Mid 2014 | Mid 2014 | In development |
| Defence Terrestrial Communications Network Facilities Upgrade (Joint Project (JP) 2047) | Multiple | Mid 2014 | Mid 2014 | In development |

- Table 76 (Cont): Program of Works Foreshadowed for Consideration and Approval

|  | State/Electorate | Actual/Indicative PWC Referral Date | Actual/Indicative PWC Hearing Date[2] | Current Status |
| --- | --- | --- | --- | --- |
| Medium Capital Facilities Projects Foreshadowed to Seek Approval in 2013-14 |  |  |  |  |
| Army Emergency Response Facilities, Luscombe Airfield - Holsworthy | NSW - Hughes |  |  | In development |
| Hunter Water Corporation Wastewater Transfer Scheme - RAAF Williamtown | NSW - Newcastle | 16 May 2013 |  | Approved |
| Support Facilities for Joint Project (JP) 2048 Phase 3 Landing Helicopter Dock (LHD) Landing Crafts – Sydney | NSW - Wentworth |  |  | In development |
| End of Lease Relocation - Sydney University | NSW - Sydney |  |  | In development |
| Samford Road– Gallipoli Barracks Enoggera | QLD - Ryan |  |  | In development |
| Explosive Hazard Training Area – Wide Bay Training Area | QLD – Wide Bay |  |  | In development |
| Proof & Experimental Establishment (P&EE) Road and Car park Upgrade - Graytown | VIC - Murray |  |  | In development |
| Low Level Bridge - HMAS Stirling | WA - Brand |  |  | In development |
| Armoury - Royal Military College Duntroon | ACT - Fraser |  |  | In development |
| Cyber Security Operational Centre (CSOC) Refurbishment – Russell Offices | ACT - Fraser |  |  | In development |
| Shoal Bay Receiving Station (SBRS) Facilities Upgrade - Darwin | NT - Lingiari |  |  | In development |
| Flood Mitigation Project - RAAF Darwin | NT - Solomon |  |  | In development |
| Proof & Experimental Establishment (P&EE) Vibration Test Facility Port Wakefield | SA - Wakefield |  |  | In development |
| Joint Project (JP)154 Phase 3A (Project Ningaui) Australian Protected Route Clearance Capability | Multiple |  |  | In development |
| Joint Project (JP) 2059 Phase 3 - Water Purification and Desalination Equipment | Multiple |  |  | In development |
| Facilities for Australian Light Armoured Vehicle (ASLAV) Crew Procedural Trainer (CPT) | Multiple |  |  | In development |

Notes

- Hearing dates will be subject to the Committee’s consideration and agreement.

- Medium Works projects do not normally require a PWC referral and hearing, but do require PWC notification and approval.

###### RAAF Base Williamtown Redevelopment Stage 2

The project aims to sustain and improve the functionality and capability of RAAF Base Williamtown (Newcastle, NSW) including upgrades or replacement of critical ageing infrastructure to meet future requirements. Subject to Government approval and Parliamentary clearance, construction is scheduled to commence in late 2015 and be completed by mid 2019.

###### DSTO Fishermans Bend - Human Protection Performance and Security

The project aims to provide new and upgraded site security and will rectify identified working accommodation shortfalls within on-site Human Protection Performance Division facilities located at the Defence Science and Technology Organisation site at Fisherman Bend (Melbourne, VIC). Construction commenced in mid 2013 and is scheduled for completion in early 2016.

###### Facilities for Air Warfare Destroyer (SEA 4000)

This project aims to provide new and upgraded wharf-side facilities to support berthing and sustainment at Garden Island (Sydney, NSW) for the new Hobart Class Air Warfare Destroyer. The works also include the provision of training facilities at HMAS Watson and Randwick Barracks in Sydney. Construction commenced in mid 2013 and is scheduled for completion in late 2015.

###### Facilities for Amphibious Deployment and Sustainment (JP 2048)

This project aims to provide new and upgraded wharf-side facilities to support berthing and sustainment at Garden Island (Sydney, NSW) for the new Canberra Class Landing Helicopter Dock Ship. The works also include the provision of training facilities at Randwick Barracks in Sydney and at the Multi-user wharf at Eden NSW. Construction commenced in mid 2013 and is scheduled for completion in late 2015.

###### Facilities for the MH-60R Seahawk Maritime Combat Helicopters (AIR 9000 Phase 8) (previously reported as Facilities for Future Naval Aviation Combat System Support Air 9000 Phase 8)

The project aims to provide new and upgraded facilities for maritime helicopter operations at HMAS Stirling (Fremantle, WA), HMAS Albatross (Nowra, NSW) and at Eden NSW. The works include the provision of facilities for, aircraft hangars and workshops, synthetic training and working accommodation primarily at Nowra as well as additional explosive ordnance facilities at Fremantle and Eden. Construction commenced in late 2013 and is scheduled for completion in mid 2017.

###### Facilities for Chinook Helicopter (Air 9000 Phases 5B and 5C)

The project aims to provide new and upgraded facilities to support the introduction into service of the new CH47, F model Chinook helicopter. The project will provide working accommodation, simulator facilities, aircraft hangars and workshops, storage facilities and supporting infrastructure for the Army’s 5 Aviation Regiment at RAAF Base Townsville (Townsville, QLD). Subject to Government approval and Parliamentary clearance, construction is scheduled to commence in late 2014 and be completed in mid 2017.

###### Facilities for Force Protection Research and Training (JP 154)

The project aims to provide test and evaluation facilities at Nurrungar (Woomera, South Australia) and Edinburgh (Adelaide, South Australia), plus storage and training facilities at 14 other sites across Australia. Subject to Government approval and Parliamentary clearance, construction is scheduled to commence in mid 2014 and be completed in mid 2015.

###### AIR 6000 New Air Combat Capability (NACC)

The project aims to provide new and refurbished infrastructure and facilities across Australia to support the introduction into service of the F-35A aircraft. The facilities will include operational, maintenance, logistics and training facilities at multiple bases around Australia. Additional explosives ordnance facilities will be provided at Defence Establishment Myambat (Denman, NSW). Subject to Government approval and Parliamentary clearance, construction will commence in early 2015 and be complete in mid-late 2022.

###### Defence Terrestrial Communications Network Facilities Upgrade (Joint Project (JP) 2047)

The project aims to provide upgraded and new communications infrastructure and supporting facilities at multiple Defence owned and leased sites across Australia. The project will support the introduction into service of the new Defence Terrestrial Communications Network. Subject to Government approval and Parliamentary clearance, construction is scheduled to commence in late 2014 and be completed by mid 2016.

Defence Materiel Organisation

Agency Resources and Planned Performance

##### Section 1: DMO Overview and Resources

1.1	Strategic Direction Statement

1.2	DMO Resource Statement

1.3	DMO Measures Table and Other Adjustments

1.4		Breakdown of Additional Estimates by Appropriation Bill

1.5	People

##### Section 2: DMO Outcomes and Planned Performance

2.1		Outcomes and Performance Information

##### Section 3: DMO Explanatory Tables and Budgeted Financial Statements

3.1	Explanatory Tables

3.2	DMO Budgeted Financial Statements

# Defence Materiel Organisation

## Section 1: DMO Overview and Resources

### 1.1 Strategic Direction Statement

In February 2013, the Chief Executive Officer, Defence Materiel Organisation (DMO) released a new strategic framework to enhance accountability, re-balance the structure and deliver further reform across the DMO.

The DMO is progressively aligning internal business plans, reform activities and initiatives to ensure alignment with the goals and behaviours articulated in the DMO Strategic Framework and outlined in the Portfolio Budget Statements 2013-14. The DMO Executive Committee and Council Chairs Forum have been formed and are overseeing the prioritisation and implementation of activities that will contribute directly to DMO staff building better relationships with internal and external stakeholders and performing with greater efficiency and effectiveness in delivering materiel capability solutions to the Government and ADF.

#### Organisational Structure

The following changes have taken place since the Portfolio Budget Statement 2013-14:

- Commercial Industry Programme and Commercial Enabling Services combined together under the new name Industry Division, headed by Ms Michelle Kelly.

- Explosive Ordnance Branch Heads now report directly to General Manager Land and Maritime, 
Mr Colin Thorne.

#### Senior Executive changes

The following changes have taken place since the Portfolio Budget Statement 2013-14:

- In July 2013, Ms Michelle Kelly was appointed to position of Head Industry Division, formerly Head Commercial Industry Programs.

- In August 2013, Air Vice-Marshal Leigh Gordon was appointed to the position of Head Aerospace Systems.

- In August 2013, Mr Colin Thorne was appointed to the position of General Manager Land and Maritime.

- In August 2013, Mr Tony Hindmarsh was appointed to the position of Head DMO Reform.

- In September 2013, Mr Mark Reynolds was appointed to Head Business Operations.

- In September 2013, Rear Admiral Gregory Sammut was appointed to Head Future Submarine Program.

- In December 2013, Mr Paul Way was appointed to the position of Acting Head Business Operations.

- In January 2014, Air Vice-Marshal Chris Deeble was appointed to the position Program Manager New Air Combat Capability.

- The DMO Organisational Structure as 20 January 2014

### 1.2 DMO Resource Statement

#### Resourcing for 2013-14

Table 77 shows the total resources from all sources to support the delivery of the DMO Outcome.

- DMO Resource Statement for the 2013-14 Additional Estimates

- Third Party Payments from and on Behalf of Other Agencies

### 1.3 DMO Measures Table and Other Adjustments

- Measures and Other Adjustments

### 1.4 Breakdown of Additional Estimates by Appropriation Bill

The following table details changes sought by the DMO during the 2013-14 Additional Estimates. The DMO will seek a determination by the Minister of Finance, under Section 10 of the Appropriation Act (No.1) 2013-14, to decrease the Departmental appropriation by $35.413m due to transfers to Defence.

- Appropriation Bill (No 3) 2013-14

### 1.5 People

#### Workforce Summary

The DMO combined APS, ADF and Contractor workforce forecast is 6,658. This is a decrease of 449 in comparison with the 2013-14 budget estimates of 7,107. It is important to note that the DMO manages its workforce under a total workforce model in which the DMO workforce is represented as a combined ADF, APS and Contractor model. Under the DMO’s approved total workforce model it is able to employ additional civilian staff to fill positions that cannot be filled by ADF members (428) with appropriate skills and experience, which may lead to the DMO exceeding its budgeted APS workforce even though its overall workforce (civilian + military + contractors) is within agreed parameters. Therefore, the overall total workforce plan should be viewed in its entirety.

- DMO Consolidated Workforce Statement

## Section 2: DMO Outcomes and Planned Performance

Outcome 1 encapsulates the entire business of the DMO, the activities it undertakes as part of Defence in acquisition and sustainment of materiel and the advice it provides on contracting policy and industry policy.

- Contributions to Outcomes and Programs

### 2.1 Outcomes and Performance Information

###### Outcome 1: Contributing to the preparedness of the Australian Defence Organisation through acquisition and through-life support of military equipment and supplies

#### Outcome 1 Strategy

No changes have been made to Outcome 1 Strategy since the Portfolio Budget Statements 2013-14 except for the following:

Program 1.2, Management of Capability Sustainment

Under Rizzo implementation the roll out of the Sustainment Business Model across DMO to promote better and more consistent practice has been delayed pending further trialling (and refinement) in Maritime Systems Division.

#### Outcome Expenses and Resource Statement

Table 82 provides an overview of the total expenses for Outcome 1 by program.

- Budgeted Expenses and Resources for Outcome 1

#### Contributions to Outcome 1

#### Program 1.1: Management of Capability Acquisition

###### Program 1.1 Objective - No changes have been made to the Program Objective since the Portfolio Budget Statement 2013-14.

###### Program 1.1 Expenses The nature and costs of Program 1.1 remains as described in the Portfolio Budget Statements 2013-14. The planned resource use for Program 1.1 is $3,789.9m in 2013-14 which continues to represent approximately 40 per cent of the DMO’s total expenses. The revised planned resource use for Program 1.1 includes: - the DMO major capital equipment program of $3,422.5m which comprises $3,405.4m of the approved major capital investment program and a further $17.1m of work planned to be transferred to the DMO during the remainder of 2013-14 from Defence - the DMO minor capital investment program of $91.1m, including the approved minor program of $52.8m and $38.2m of work planned to be transferred to the DMO during the remainder of 2013-14 - direct appropriation of $267.4m relating to Acquisition workforce and operating expenses - resources received free of charge from Defence of $8.9m. The estimates for Program 1.1 reduced by $116.6m since the Portfolio Budget Statements 2013-14 as a result of the following: - the DMO major capital equipment program decreased by $55.6m reflecting: - reduction in payments required from Defence for approved major projects of $444.1m in large part reflecting the accelerated outcome achieved in 2012-13 - supplementation due to foreign exchange movements of $249.7m - reprogramming of estimates from forward years of $200.0m - other changes largely as a result of a reduction by Defence of the estimated value of major projects to be approved and transferred to the DMO for delivery during the remainder of 2013-14 of $61.2m. - the DMO minor capital investment program decreased by $52.1m largely reflecting a reduction by Defence of the estimated value of projects to be approved and transferred to the DMO for the remainder of 2013-14 - the direct appropriation relating to Acquisition workforce and operating expenses decreased by $7.5m due to minor functional transfers to Defence - the resources received free of charge from Defence reduced by $1.5m.

- Program 1.1 Management of Capability Acquisition

###### Program 1.1 Deliverables Changes to the detailed descriptions of deliverables for the top 30 DMO projects is contained in Table 84 Top 30 Projects by 2013-14 Expenditure. A status update on other major projects that are no longer included in the top 30, but were included in the previous five years, is provided at Table 86.

###### Program 1.1 Key Performance Indicators No changes have been made to the Program Key Performance Indicators since the Portfolio Budget Statement 2013-14.

#### Top 30 Projects by 2013-14 Forecast Expenditure

- Top 30 Projects by 2013-14 Forecast Expenditure

- Major Capital Investment Program by 2013-14 Forecast Expenditure

#### Acquisition Projects not included in the Top 30 Projects – Current Status

Table 86 provides an update on the status of major projects reported in previous five financial years. These projects were not ranked in the top 30 projects by expenditure in 2013-14.

- Current Status of Previously Reported Top 30 Projects (Projects Reported in the Last Five Financial Years).

#### Top 10 Minor Capital Investment Projects by 2013-14 Forecast Expenditure

Table 87 lists the top 10 approved Minor Capital Investment Projects by forecast expenditure for 2013-14.

- Top 10 Approved Minor Projects by 2013-14 Forecast Expenditure

- Top 10 Minor Capital Investment Program by 2013-14 Forecast Expenditure

#### Program 1.2: Management of Capability Sustainment

###### Program 1.2 Objective No changes have been made to the Program Objective since the Portfolio Budget Statements 2013-14.

###### Program 1.2 Expenses The nature of the costs of Program 1.2 remains as described in the Portfolio Budget Statements 2013-14. The revised planned resource use for Program 1.2 is $5,578.9m in 2013-14 which continues to represent approximately 59 per cent of the DMO’s total expenses. The revised planned resource use for Program 1.2 includes: - the cost of contracted sustainment services of $4,757.1m - support for current ADF operations of $293.1m - direct appropriation of $507.4m relating to Sustainment workforce and operating expenses - net Operating Costs of $2.5m in support of new capabilities expected to enter service - resources received free of charge from Defence of $18.8m. The estimates for Program 1.2 decreased by $60.6m since the Portfolio Budget Statements 2013-14 as a result of the following: - the cost of contracted sustainment services increased by $91.6m largely reflecting - an increase due to supplementation for foreign exchange movements of $97.9m - an increase of $182.3m relating to new activity and transfers from the Net Personnel and Operating Cost Provision that have been triggered during 2013-14 - a decrease of $188.6m relating to a variation in planned sustainment activities as agreed by Defence capability managers. - the support for current ADF operations decreased by $3.7m reflecting handbacks and supplementation - the direct appropriation relating to Sustainment Workforce and Operating Expenses decreased by $21.4m due to minor functional transfers to Defence - the Net Personnel and Operating Costs in support of new capabilities expected to enter service decreased by $122.3m due to transfers to Contracted Sustainment Services - the resources received free of charge from Defence decreased by $4.8m.

- Program 1.2 Management of Capability Sustainment

###### Program 1.2 Deliverables Information relating to Program 1.2 Deliverables remains as reported in the Portfolio Budget Statements 2013-14. Changes to the detailed descriptions of deliverables for the top 30 DMO Sustainment products are contained in Table 90.

###### Program 1.2 Key Performance Indicators No changes have been made to the Program Key Performance Indicators since the Portfolio Budget Statements 2013-14.

#### Top 30 Sustainment Products by 2013-14 Forecast Expenditure

- Top 30 Sustainment Products by End of Financial Year Outcome 2013-14

#### Program 1.3 Provision of Policy Advice and Management Services

###### Program 1.3 Objective No changes have been made to the Program Objective since the Portfolio Budget Statements 2013-14.

###### Program 1.3 Expenses The nature of the costs of Program 1.3 remains as described in the Portfolio Budget Statements 2013-14. The revised planned resources use for Program 1.3 is $105.3m in 2013-14 which continues to represent around one per cent of the DMO’s total expenses. The planned resource use for Program 1.3 includes: - direct appropriation of $57.6m for policy advice and management services - direct appropriation of $40.0m relating to industry programs - resources received free of charge from Defence and the ANAO of $5.2m - other revenue of $2.4m. The estimates for Program 1.3 decreased by $7.6m since the Portfolio Budget Statements 2013-14 largely as a result of a reallocation of Workforce and Operating Costs ($6.5m), and a reduction in resources received free of charge from Defence and the Australian National Audit Office (1.1m).

- Program 1.3 Provision of Policy Advice and Management Services

###### Program 1.3 Deliverables No changes have been made to the Program Deliverables since the Portfolio Budget Statements 2013-14.

###### Program 1.3 Key Performance Indicators No changes have been made to the Program Key Performance Indicators since the Portfolio Budget Statements 2013-14.

## Section 3: DMO Explanatory Tables and Budgeted Financial Statements

### 3.1 Explanatory Tables

#### 3.1.1 Special Accounts

Special accounts provide a means to set aside and record amounts used for specified purposes. Table 92 shows the expected additions (receipts) and reductions (payments) for each account used by the DMO. The corresponding table in the Portfolio Budget Statements 2013-14 is Table 93.

- Estimates of Special Account Flows and Balances

#### 3.1.2 Australian Government Indigenous Expenditure

No changes have been made to this section since the Portfolio Budget Statements 2013-14.

#### 3.1.3 Grants

Table 93 shows Approved Grants for 2013-14. Detailed information on Grant Programs and recipients can be found at:

<www.defence.gov.au/dmo/id/sadi/index.cfm>

<www.defence.gov.au/dmo/id/picip/>

<www.defence.gov.au/dmo/id/industry_skilling/>

<www.defence.gov.au/dmo/jsf/NACC_ISP.cfm>

- Approved Grants for 2013-14

## 3.2 DMO Budgeted Financial Statements

### 3.2.1 Budgeted Financial Statements Tables

- Comprehensive Income Statement (Showing Net Cost of Services) for the period ended 30 June

- Budgeted Departmental Balance Sheet (as at 30 June)

- Departmental Statement of Changes in Equity - Summary of Movement (Budget year 2013-14)

- Budgeted Departmental Statement of Cash Flows (for the period ended 30 June)

- Departmental Capital Budget Statement

- Statement of Asset Movements (2013-14)

#### 3.2.2 Analysis of budgeted financial statements

Revisions to the budgeted financial statements for the DMO since Portfolio Budget Statements 2013-14 are presented in this section.

##### Income Statement

Analysis of the comprehensive income statement (Table 94) show a difference of $339.3m between the revised estimate for 2013-14 of $9,474.1m, and the 2012-13 actual expenses of $9,134.8m. This difference is a result of supplementation of foreign exchange movements and increased sustainment activity, partially offset by reduced activity relating to capital investment.

There has been a decrease in DMO’s total estimated income for 2013-14 of $184.9m since the Portfolio Budget Statement 2013-14 largely as a result of the following:

- reduction in payments required from Defence for approved major projects of $444.1m in large part reflecting the accelerated outcome achieved in 2012-13

- a reduction by Defence of the estimated value of projects to be approved and transferred to the DMO for delivery during the remainder of 2013-14 of $168.6m

- a net decrease in sustainment funding of $132.3m reflecting customer demand and requirements

- a reduction to estimates for directly appropriated workforce and operating expenses of $35.4m due to minor functional transfers to Defence.

These decreases were offset by:

- an increase in estimates due to foreign exchange rate movements of $350.7m

- other net increases to approved major projects of $255.5m largely representing reprogramming from future years into 2013-14 and new projects.

##### Balance Sheet

The balance sheet has been updated to reflect the 2012-13 audited financial statements and adjustments to the income statement as described above.

##### Statement of Cash Flows

The estimated cash flow has been updated to reflect changes in the income statement and balance sheet as noted above.

#### 3.2.3 Administered Budgeted Financial Statements Tables

- Schedule of Budgeted Income and Expenses Administered on Behalf of Government (for the period ended 30 June)

- Schedule of Budgeted Assets and Liabilities Administered on Behalf of Government (as at 30 June)

- Schedule of Budgeted Administered Cash Flows (for the period ended 30 June)

#### 3.2.4 Notes to the Financial Statements

The notes on the budgeted financial statements (income, balance sheet, cash flows and capital budget statement) remain as reported in the Portfolio Budget Statements 2013-14.

Defence Housing Australia

Agency Resources and Planned Performance

##### Section 1: DHA Overview and Resources

##### Section 2: DHA Outcomes and Planned Performance

##### Section 3: DHA Explanatory Tables and Budgeted Financial Statements

# Defence Housing Australia

## Section 1: DHA Overview and Resources

### 1.1 Strategic Direction Statement

#### DHA Organisational Structure

The DHA Board and Advisory Committee compositions have changed and are detailed below.

The DHA Board members are:

| Chairman | Mr Derek Volker AO |
| --- | --- |
| Managing Director | Mr Peter Howman |
| Commercial Director | Ms Margaret Walker |
| Commercial Director | Ms Carol Holley |
| Commercial Director | The Hon J.A.L. (Sandy) Macdonald |
| Commercial Director | The Hon Arch Bevis |
| Nominee Secretary of Defence | Vacant |
| Nominee Chief of Defence Force | Commodore Vicki McConachie CSC RANR |
| Nominee Secretary of Finance and Deregulation | Ms Janice Williams |

DHA has an Advisory Committee which has the following members:

| Chairperson | Vacant |
| --- | --- |
| Appointee of Defence Housing Australia | Mr Peter Howman |
| Appointee of Chief of Navy | RADM Michael Van Balen, RAN (Deputy Chief of Navy) |
| Appointee of Chief of Army | MAJGEN Peter Warwick (Gus) Gilmore, AO, DSC (Deputy Chief of Army) |
| Appointee of Chief of Air Force | Air Vice Marshal Gavin (Leo) Davies CSC |
| National Convenor of Defence Families Australia | Vacant |

DHA’s wholly owned subsidiary entity DHA Investment Management Limited has a Board comprising a Chairperson and two directors.

The DHA Investment Management Limited Board members are:

| Chairperson | Ms Carol Holley |
| --- | --- |
| Director (and DHA Managing Director) | Mr Peter Howman |
| Director (and DHA Chief Financial Officer) | Mr Jon Brocklehurst |

### 1.2 DHA Resource Statement

- DHA Resource Statement Budget Estimates for 2013-14 as at Budget May 2013[1]

### 1.3 Budget Measures

There are no measures relating to DHA for the 2013-14 Additional Estimates.

### 1.4 Additional Estimates and Variations

DHA is not directly appropriated, as it is a CAC Act Body. Appropriations are made to Department of Defence which are then paid to DHA and are considered “departmental” for all purposes.

### 1.5 Breakdown of Additional Estimates by Appropriation Bill

DHA is not directly appropriated, as it is a CAC Act Body. Appropriations are made to Department of Defence which are then paid to DHA and are considered “departmental” for all purposes.

## Section 2: DHA Outcomes and Planned Performance

### 2.1 Outcome and Performance Information

###### Outcome 1: To contribute to Defence outcomes by providing total housing services that meet Defence Operational and client needs through a strong customer and business focus

##### Outcome Expense Statement

- Budgeted Expenses for Outcome 1

#### Contributions to Outcome 1

#### Program 1.1: The provision of Defence housing and housing related services

Performance information is as reported in the Portfolio Budget Statements 2013-14.

## Section 3: DHA Explanatory Tables and Budgeted Financial Statements

DHA advises no significant changes to targets published in the Portfolio Budget Statements 2013-14.

### 3.1 Explanatory Tables

Not applicable to DHA.

### 3.2 Budgeted Financial Statements

#### 3.2.1 Budgeted Financial Statements

- Comprehensive Income Statement (showing net cost of services) for the period ended 30 June[1]

- Budgeted Departmental Balance Sheet (as at 30 June)[1]

- Budgeted Departmental Statement of Cash Flows (for the period ended 30 June)[1]

- Departmental Statement of Changes in Equity – Summary of Movement (Budget Year 2013-14)

- Departmental Capital Budget Statement[1]

- Statement of Asset Movements (2013-14)

# Glossary

| Accumulated depreciation | The aggregate depreciation recorded for a particular depreciating asset. |
| --- | --- |
| Additional estimates | Where amounts appropriated at Budget time are required to change, Parliament may make adjustments to portfolios through the Additional Estimates Acts. |
| Administered appropriation | Revenue, expenses, assets and liabilities administered by an agency for the Commonwealth (such as taxes, benefits payments and public debt) that are not concerned with running the agency or its commercial activities. |
| Administered items | Expenses, revenues, assets or liabilities managed by agencies on behalf of the Commonwealth. Agencies do not control administered items. Administered expenses include grants, subsidies and benefits. In many cases, administered expenses fund the delivery of third party outputs. |
| Agency | Assets, liabilities, revenues and expenses that are controlled by Defence or a subsidiary. Includes officials allocated to the organisation. |
| Amortisation | A term used interchangeably with depreciation, except that it applies to a non-current physical asset under finance lease, or a non-current intangible asset, over its limited useful life. |
| Appropriation | An authorisation by Parliament to spend money from the Consolidated Revenue Fund (the principal working fund of the Commonwealth) for a particular purpose. |
| Annual appropriation | Two Appropriation Bills are introduced into Parliament in May and comprise the Budget for the financial year beginning 1 July. Further Bills are introduced later in the financial year as part of the Additional Estimates. |
| Assets | Future economic benefits controlled by Defence as a result of past transactions or other past events. Assets are initially recognised at the cost of acquisition. Non-financial assets are subject to ongoing revaluation assessment. |
| Assets under construction | Assets under construction by Defence for Defence, or for the use of another entity according to a construction contract where Defence controls the asset until completion, or assets under construction or otherwise being made ready by another entity for use by Defence. |
| Australian Accounting Standards | Specify techniques of accounting practice and the method of presenting financial information about a reporting entity. |
| Average funded strength | A budgetary measure used to count the average number of ADF members paid on a full-time equivalent basis during a financial year. |
| Capability | The combination of military equipment, personnel, logistics support, training, resources, etc. that provides Defence with the ability to achieve its operational aims. |
| Capability Manager | A Capability Manager is responsible for raising, training and sustaining in-service capabilities through the coordination of fundamental inputs to capability. Capability Managers include the Service Chiefs, the Chief of Joint Operations and the Chief Information Officer. |
| Capital budget | All proposed capital expenditure funded by appropriation for outcomes, by equity injections or loans and/or appropriations for administered capital, or by other sources. |
| Capital expenditure | Expenditure by an agency on capital projects, for example purchasing a building. |
| Coalition | Countries including Australia who provide troops, logistical support or assistance in Military Operations, peacekeeping or reconstruction efforts. |
| Combined exercise | An exercise or activity involving one or more Services of the ADF with the forces of other countries. |
| Consolidated Revenue Fund | Section 81 of the Constitution stipulates that all revenue raised or money received by the Commonwealth forms the one consolidated revenue fund. The fund is not a bank account. The Official Public Account reflects most of the operations of the fund. |
| Corporate governance | The process by which agencies are directed and controlled. It is generally understood to encompass authority, accountability, stewardship, leadership, direction and control. |
| Defence Capability Plan | The Defence Capability Plan is a costed, detailed development plan for Australia’s military capabilities over a ten-year period. The plan is reviewed regularly to take account of changing strategic circumstances, new technologies and changed priorities, in the context of the overall Defence budget. |
| Defence information environment | Encompasses all of Defence’s computing and communication capabilities at all classification levels. It supports all Defence warfighting functions, including overseas deployed elements and connection to Coalition networks, as well as the day-to-day management functions. |
| Defence Management and Finance Plan | The Defence Management and Finance Plan provide Ministers and central agencies with a clear oversight of Defence planning and financing strategies. It describes the strategies agreed through the 2000 Defence White Paper and subsequent Strategic Review papers. As a compendium of information attached to Defence’s annual Portfolio Budget Submission, it is intended to help Ministers make informed strategic and budgetary decisions on Defence, by bringing into one document the expected financial position of the portfolio taking into account existing commitments and proposed new investments. The Plan also provides the Government with the information necessary to ensure that its investment in Defence is both affordable and sustainable. |
| Defence Procurement Review | An independent review initiated by the Government in December 2002 to examine the procurement process for major acquisitions in Defence. The review was led by Mr Malcolm Kinnaird and is also known as the Kinnaird Review. |
| Departmental items | Assets, liabilities, revenues and expenses that are controlled by the agency in providing its outputs. Departmental items would generally include computers, plant and equipment assets used by agencies in providing goods and services and most employee expenses, supplier costs and other administrative expenses incurred. |
| Depreciation | Apportionment of an asset’s capital value as an expense over its estimated useful life to take account of normal usage, obsolescence, or the passage of time. |
| Discretionary grants | Payments where the portfolio Minister and paying agency have discretion in determining whether or not a particular applicant should receive funding and may or may not impose conditions in return for the grant. There is a central discretionary grants register. |
| Employee | Any Australian Public Service officer of Defence or serving Defence Force member who receives a salary or wage, along with other benefits, for the provision of services whether on a full-time, part-time, permanent, casual or temporary basis. |
| Employee expenses | Include, but are not limited to, benefits provided to employees in the form of salaries and wages, performance pay, senior officers’ allowances, leave, and superannuation, but does not include amounts paid or owed to employees as reimbursement of out-of-pocket expenses. |
| Equity injection | An additional contribution, over and above the cost of outputs. Equity injections form part of the Commonwealth’s investment in Defence. |
| Expense | Total value of all of the resources consumed in producing goods and services or the loss of future economic benefits in the form of reductions in assets or increases in liabilities of an entity. |
| Fair value | The amount for which an asset could be exchanged, or a liability settled, between knowledgeable and willing parties in an arm’s length transaction. The fair value can be affected by the conditions of the sale, market conditions and the intentions of the asset holder. |
| Financial Management and Accountability Act 1997 | The Act establishes the regulatory framework for financial management within Defence and other public sector agencies. |
| Force element | A component of a unit, a unit or an association of units having common prime objectives and activities. |
| Force element group | A grouping of force elements with an appropriate command and control structure for a specified role or roles (eg the Navy Submarine Group). |
| Forward estimates | The level of proposed expenditure for future years, based on relevant demographic, economic and other future forecasting assumptions. The Government required forward estimates for the following three financial years to be published in each annual Federal Budget paper. |
| Garrison Support Services | Includes a range of base support services such as ground maintenance, hospitality, training area management, base security, transport, air support and fire fighting and rescue services. |
| Group | A high-level organisational grouping of functions and activities used by the Defence Executive as its primary management grouping (e.g. the Capability Development Group). |
| Hardened and Networked Army | The Army’s key initiative to modernise and meet future operations demands and requirements of the Government. It will increase the size and firepower of the land force, improve the protection provided to troops, and allow them to communicate better on the future battlefield. |
| Infrastructure | Items owned, leased or otherwise under the control of Defence in support of activities on land and within buildings. Infrastructure includes items such as runways, roads, car parks, parade grounds, ovals, lighting, water, sewerage and other general service related items. It does not include land upon which, or within which, it is constructed or those fixed items integral to, and under, buildings. |
| Interoperability | The ability of systems, units or forces to provide the services to, and accept services from, other systems, units or forces and to use the services so exchanged to enable them to operate effectively together. |
| Inventory | Inventory is comprised of consumable stores and supplies, fuel and explosive ordnance used in the delivery of Defence services. These are items which are consumed in normal use, lose their identity during periods of use by incorporation into, or attachment upon, another assembly, as a result of wear and tear, cannot be reconditioned because their design does not make it possible or their specific values do not justify it. |
| Joint exercise | An exercise involving two or more Services of the ADF. |
| Liabilities | Sacrifices of future economic benefits that Defence is presently obliged to make to other entities as a result of past transactions or other past events. |
| Materiel Acquisition Agreements | Materiel Acquisition Agreements cover the Defence Materiel Organisation’s acquisition services to Defence for both major and minor capital equipment. |
| Materiel Sustainment Agreements | Materiel Sustainment Agreements are between the Capability Managers and the Chief Executive Officer of the Defence Materiel Organisation. These agreements cover the sustainment of current capability, including good and services such as repairs, maintenance, fuel and explosive ordnance. |
| Military response options | A set of generic tasks that describe the range of military options the Government could consider as a basis for a response to a particular situation or contingency. |
| Net assets | See Equity. |
| Network Centric Warfare | The aim of Network Centric Warfare is to improve the ability of the ADF to collaborate internally with supporting agencies and with coalition partners across organisation and geographic boundaries. Network Centric Warfare would allow Defence to harness recent development in computing and communications technologies to enhance decision making and warfighting capability. |
| Operating result | Equals revenue less expense. |
| Operational tempo | The rate at which the ADF is able to deliver its operations effects, for example, the rate at which forces are dispatched and the time in which they are turned around for their next task. At the local level, this might translate to the crew of an aircraft spending a very small amount of time on the ground before it is re-tasked for its next mission. At the organisational level, this translates to available fighting forces spending very little time at home before they are deployed again for their next operation. |
| Outcomes | The results that the Government seeks from Defence, and are achieved by the successful delivery of its outputs, to the standards set in the Portfolio Budget Statements. For more information, see Defence’s Section 2 - Planned Outcome Performance. |
| Permanent forces | The permanent Navy, the regular Army and the permanent Air Force. |
| Platforms | Refers to air, land, surface or sub-surface assets that are discrete and taskable elements within the ADF. |
| Portfolio Additional Estimates Statements | Similar to the portfolio budget statement and prepared at Additional Estimates time to support and update on the Government’s original annual budget for Defence. |
| Portfolio Budget Statements | The document presented by the Minister for Defence to Parliament to inform Senators and Members of the basis for the Defence budget appropriations in support of the provisions in Appropriations Bills 1 and 2. The statements summarise the Defence budget and provides detail of outcome performance forecasts and resources in order to justify expenditure for Defence. |
| Prescribed agency | An agency established by regulation under the Financial Management and Accountability Act 1997. The Act provides financial management authority to, and requires accountability by the Chief Executive of an agency. |
| Price | One of the three key efficiency indicators. The amount the government or the community pays for the delivery of agreed outputs. |
| Professional Service Providers | Individuals with specialist skills contracted to fill a line position. |
| Purchaser-provider arrangements | Arrangements under which the outputs of one agency are purchased by another agency to contribute to outcomes. Purchaser-provider arrangements can occur between Commonwealth agencies and state/territory government or private sector bodies. |
| Quality | One of the three key efficiency indicators. Relates to the characteristics by which customers or stakeholders judge an organisation, product or service. Assessment of quality involves use of information gathered from interested parties to identify differences between user's expectations and experiences. |
| Quantity | One of the three key efficiency indicators. Examples include: the size of an output; count or volume measures; how many or how much. |
| Readiness | The readiness of forces to be committed to operations within a specified time, dependent on the availability and proficiency of personnel, equipment, facilities and consumables. |
| Reserves | The Naval Reserve, the Army Reserve and the Air Force Reserve. |
| Revenues | Inflows or other enhancements, or savings in outflows, of future economic benefits in the form of increases in assets or reductions in liabilities of Defence, other than those relating to contributions by the Commonwealth, that result in an increase in equity during the reporting period. |
| Risk management | At the highest level, involves the identification and mitigation of those risks that have the potential to adversely affect the achievement of agreed output performance at the agreed output price. |
| Special account | Balances existing within the Consolidated Revenue Fund, that are supported by standing appropriations (Financial Management and Accountability Act 1997, ss.20 and 21). Special accounts allow money in the Consolidated Revenue Fund to be acknowledged as set-aside (hypothecated) for a particular purpose. Amounts credited to a Special Account may only be spent for the purposes of the Special Account. Special Accounts can only be established by a written determination of the Finance Minister (s.20 of the Financial Management and Accountability Act 1997) or through an Act of Parliament (referred to in s.21 of the Financial Management and Accountability Act 1997). |
| Special Appropriations (including Standing Appropriations) | An amount of money appropriated by a particular Act of Parliament for a specific purpose and number of years. For special appropriations the authority to withdraw funds from the Consolidated Revenue Fund does not generally cease at the end of the financial year. Standing appropriations are a sub-category consisting of ongoing special appropriations — the amount appropriated will depend on circumstances specified in the legislation. |
| Specialist military equipment | Items of a specific military nature and that are not available though the normal external market in their current form to other than government military purchasers. It includes the prime military equipment plus the direct support items associated with the equipment. |
| Standard Defence Supply System (SDSS) | A key information system for the financial management of inventory, general stores, repairable items and other assets associated with Defence’s logistic capability. |
| System Program Office | The office of the Program Manager. It serves as the single point of contact with industry, government agencies, and other activities participating in the acquisition process of a given system. |
| Theatre | The area in which military operations and activities take place. |
| Two-pass approval process | The process by which major capital investment proposals are developed for consideration and approval by the Government. |
| Unit ready days | The number of days that a force element is available for tasking, by the Maritime commander, either outside of major maintenance and within planned readiness requirements, or in accordance with contracted availability. Planned unit ready days are determined for each Force Element Group by aggregating total days for the unit in commission, less all days when the unit is programmed to be in major maintenance and conducting associated pre-workup (preparations for initial operational training) or based on the total number of days the force element is contracted to be available to Defence. Contracted availability applies to the Armidale-class patrol boats and may apply to other classes in the future. |
| Weighted average cost | An inventory valuation method which considers the fluctuating prices and quantities of acquired goods in computing of the cost of inventory. The weighted average method takes the prices of units at the beginning inventory and the varying prices of purchases made and are weighted by the number of units to determine the weighted average cost per unit. It may be computed as the weighted average cost of all available goods present in a given period, or as a weighted moving average cost adjusted when new goods are delivered. |
| Write-downs | The reduction in the value of assets. |

# Acronyms

A

AADC	Armidale Class Patrol Boats

AAF	Army Amenities Fund

AAFCANS	Army and Air Force Canteen Service

ADF	Australian Defence Force

ADFA	Australian Defence Force Academy

ADFHQ	Australian Defence Force Headquarters

ADO	Australian Defence Organisation

AFATDS	Advanced Field Artillery Tactical Data System

AFS	Average Funded Strength

AGIMO	Australian Government Information Management Office

AIS	Aeronautical Information System

AMCIP	Approved Major Capital Investment Program

AMSO	Australian Military Sales Office

ANAO	Australian National Audit Office

APS	Australian Public Service

APRCC	Australian Protected Route Clearance Capability

ASMD	Anti-Ship Missile Defence

AUSAID 	Australian Agency for International Development

AWD	Air Warfare Destroyer

B

BAU	Business as Usual

C

C-RAM	Counter Rocket, Artillery & Mortar

CCSM	Collins class Submarine

CDF	Chief of the Defence Force

CDG	Capability Development Group

CDIP	Capability Development Improvement Program

CEO	Chief Executive Officer

CFOG	Chief Finance Officer Group

CIR	Capability Investment and Resources

CIOG	Chief Information Officer Group

CJOPS	Chief of Joint Operations

COO	Chief Operating Officer

CPTs	Crew Procedural Trainers

D

DACC	Defence Assistance to the Civil Community

DCBs	Departmental Capital Budget

DCEO	Deputy Chief Executive Officer

DCP	Defence Capability Plan

DFACA	Defence Force Aid to the Civil Authority

DFAT	Department of Foreign Affairs and Trade

DFRB	Defence Force Retirement Benefits

DFRDB	Defence Force Retirement and Death Benefits Scheme

DHA	Defence Housing Australia

DHF	Defence Housing Forecast

DHFCS	Defence High Frequency Communications System

DMO	Defence Materiel Organisation

DPG	Defence People Group

DSRG	Defence Support and Reform Group

DSTO	Defence Science & Technology

E

ELF	Enhanced Land Force

ES	Electronic Support

ESSM	Evolved Sea Sparrow Missiles

F

FFG	Guided Missile Frigate

FMA	Financial Management and Accountability

FOC	Full Operational Capability

G

GMCOM	General Manager Commercial

GM LM	General Manager Land and Maritime

GM JSA	General Manager Joint, Systems and Air

H

HF 	High Frequency

HMAS 	Her Majesty's Australian Ship

HQ 	Headquarters

HQJOC 	Headquarters Joint Operations Command

I

ICT 	Information and Communications Technology

IFR	International Fleet Review

IISS	International Institute for Strategic Studies

ILMF	Intermediate Level Maintenance Facility

IOC	Initial Operational Capability

IPA	Independent Project Analysis

ISPE	Industry Skilling Program Enhancement

ISSC	In-Service Support Contract

J

JLC	Joint Logistics Command

JOC	Joint Operations Command

JP	Joint Project

JPD	Joint Project Directive

JSF	Joint Strike Fighter

L

LAIRCM	Large Aircraft Infrared Counter Measure

LEAP	Living Environment and Accommodation Precinct

LHD	Landing Helicopter Dock

LOGIS	Logistics Information Systems

M

MAA	Materiel Acquisition Agreement

MECC	Ministerial and Executive Coordination and Communication

MFO	Multi-National Force Observers

MHC	Coastal Mine Hunter

MHFCS	Modernised High Frequency (HF) Communications System

MIMT 	Moorebank Intermodal Freight Terminal

MRH	Multi-Role Helicopter

MRTT	Multi-Role Tanker Transport

MSA 	Materiel Sustainment Agreement

MSBS	Military Superannuation and Benefits Scheme

N

NPOC	Net Personnel & Operating Costs

O

OP	Operation

OPA	Official Public Account

OSCDF	Office of the Secretary & CDF

P

PAES	Portfolio Additional Estimates Statements

PBS	Portfolio Budget Statements

PIC	Priority Industry Capability

PICIP	Priority Industry Capability Innovation Program

PWC	Committee on Public Works

PWEA	Point Wilson Explosive Area

R

RAAF	Royal Australian Air Force

RADM	Rear Admiral

RANCCF	Royal Australian Navy Central Canteens Fund

S

SADI	Skilling Australia’s Defence Industry

SAR	Search and Rescue

SATCOM	Satellite Communications

S&T	Science & Technology

SIE	Single Information Environment

SOETM 	Services for Other Entities and Trust Moneys

SME 	Specialist Military Equipment

SPO	System Program Office

T

TACAN	Tactical Air Control and Navigation

URD	Unit Ready Days

USAF	United States Air Force

USN	United States Navy

V

VCDF	Vice Chief of the Defence Force

VRs	Voluntary Redundancies

W

WGS	Wideband Global SATCOM System

WTSS	Weapons Training Simulation System

This deliverable has transferred from Program 1.1: Office of the Secretary and CDF.