COMMONWEALTH OF AUSTRALIA

DEPARTMENT OF DEFENCE

REQUEST FOR QUOTATION / MICRO WORKS CONTRACT (AUSTRALIA)

[LAST AMENDED: 21 February 2023 - PLEASE REMOVE PRIOR TO TENDER ISSUE OR EXECUTION]

Guidance Note:

This document serves four purposes:

- it is a Request for Quotation;

- it is a Quotation when completed by the Contractor and lodged to the Principal at the Principal's address specified in the Request for Quotation / Micro Works Contract Details by no later than [INSERT];

- it is a contract when one copy is signed by the Principal and returned to the successful Contractor; and

- it is an aid to contract administration.

It is not to be used for contracts which are valued at in excess of $2 million (after which additional policy / legislative amendments will apply).

It is only to be used for Works located within Australia.  The 19th Chief Engineers Works - Micro Works Contract (International) must be used for Works located outside Australia.

Participants in the Works are the:

- Principal (contracting party); and

- Contractor (the other contracting party).

Pages 3 - 4 are the Request for Quotation / Micro Works Contract Details.  You should read these pages thoroughly and ensure you complete those matters in [SQUARE BRACKETS, BOLD AND HIGHLIGHTED IN YELLOW].  Those matters in [SQUARE BRACKETS, BOLD AND ITALICS] are to be completed by the Principal before the Request for Quotation is issued.

Page 5 is where you sign and have your Quotation witnessed and where the Principal signs to accept the Quotation.

Pages 6 - 14 are the Micro Works Contract Conditions.  These set out the various rights and obligations of the parties.

Attachment 1 contains additional information that is required by the Principal with your Quotation.  You are required to complete Attachment 1.

Lodgement Checklist:

	Have you completed all matters [SQUARE BRACKETS, BOLD AND HIGHLIGHTED IN YELLOW]?

	Have you signed the Quotation (on page 5)?

	Have you completed Attachment 1?

REQUEST FOR QUOTATION / MICRO WORKS CONTRACT DETAILS

| Reference No. | [INSERT] |  |  |
| --- | --- | --- | --- |
| Date | [INSERT] |  |  |
| Principal Details | Name | [INSERT] |  |
|  | Address | [INSERT] |  |
|  | Phone | [INSERT] |  |
|  | Email | [INSERT] |  |
| Contractor Details | Name | [INSERT] |  |
|  | ABN/ ACN | [INSERT] |  |
|  | Address | [INSERT] |  |
|  | Phone | [INSERT] |  |
|  | Email | [INSERT] |  |
|  | Builders Registration Licence No (if applicable) | [INSERT] |  |
| Evaluation of Quotation | [INSERT THE EVALUATION CRITERIA FOR THE REQUEST FOR QUOTATION AS DEFINED IN THE APPROVED EVALUATION PLAN. THIS MUST INCLUDE THE RELEVANT EVALUATION CRITERIA WEIGHTINGS AND/OR ANY RELEVANT IMPORTANCE RANKING THAT IS PLACED ON EACH EVALUATION CRITERIA.] |  |  |
| Contract | The entire Contract in respect of the Works is formed by the Micro Works Contract, and the following: [INSERT ANY OTHER DOCUMENTS SETTING OUT THE PRINCIPAL'S REQUIREMENTS, INCLUDING ANY SPECIAL CONDITIONS] |  |  |
| Works | The works described below and everything else the Contractor is required to do or provide under the Contract: [INSERT DESCRIPTION OF WORKS, INCLUDING REFERENCES TO ANY DESIGN DOCUMENTATION OR DRAWINGS AND ANY DOCUMENTATION THAT THE CONTRACTOR IS TO PROVIDE WITH THE QUOTATION] |  |  |
| Site (Clauses 1 and 8) | [INSERT] |  |  |
| Date for Commencement (Clause 2) | [INSERT] |  |  |
| Date for Completion (Clause 2) | [INSERT] |  |  |
| Liquidated Damages (Clause 2) | $[INSERT] per day |  |  |
| Contract Price (Clause 3) | $[INSERT] |  |  |
| Email address for copy of tax invoice: (Clause 3) | invoices@defence.gov.au |  |  |
| Contractor Insurance Requirements: (Clause 7) [NOTE TO PRINCIPAL: INSERT OTHER INSURANCE POLICIES AS APPLICABLE] | Public liability insurance |  YES  NO [IF THE PRINCIPAL WISHES TO SPECIFY THE AMOUNT OF INSURANCE THE CONTRACTOR IS REQUIRED TO HOLD, INSERT: $[PRINCIPAL TO INSERT AMOUNT] each and every public liability occurrence.] [IF THE PRINCIPAL REQUIRES THE CONTRACTOR TO SPECIFY THE AMOUNT OF INSURANCE HELD BY THE CONTRACTOR, INSERT: $[CONTRACTOR TO INSERT] each and every public liability occurrence.] |  |
|  | Construction risks insurance |  YES  NO [Amount of Cover: $[CONTRACTOR TO INSERT] (the Contract Price if no amount is specified)] |  |
| Period for rectification of defects (Clause 11) | [INSERT NUMBER OF DAYS/ WEEKS] |  |  |
| DISP Membership Levels (Clause 29) | DISP Membership [IS/IS NOT] required. Where DISP Membership is required: |  |  |
|  | DISP Membership / Security Domain |  | Level |
|  | DISP Membership |  | [INSERT LEVEL, WHICH MUST EQUAL THE HIGHEST DISP MEMBERSHIP REQUIRED FOR THE 4 DOMAINS BELOW. INSERT "NOT APPLICABLE" IN THIS AND BELOW ROWS IF DISP MEMBERSHIP IS NOT REQUIRED] |
|  | Governance |  | [INSERT LEVEL AND SPECIFIC DETAILS (AS REQUIRED)] |
|  | Personnel Security |  | [INSERT LEVEL AND SPECIFIC DETAILS (AS REQUIRED)] |
|  | Physical Security |  | [INSERT LEVEL AND SPECIFIC DETAILS (AS REQUIRED)] |
|  | Information / Cyber Security |  | [INSERT LEVEL AND SPECIFIC DETAILS (AS REQUIRED)] |
| In addition to the details above, the Contractor is required to complete and lodge Attachment 1. In pricing your Quotation, allowance is to be made for your obligation to comply with Government policies, Statutory Requirements and other requirements relevant to the Works. The relevant Government policies are available from the Principal. |  |  |  |

| Signed for and on behalf of the Principal in the presence of: |  |  |  |
| --- | --- | --- | --- |
| Signature of Witness |  |  | Signature of Authorised Officer |
| Name of Witness in full |  |  | Name of Authorised Officer in full |

[S 127 OF CORPORATIONS ACT]

| Executed by the Contractor in accordance with section 127 of the Corporations Act 2001 (Cth): |  |  |  |
| --- | --- | --- | --- |
| Signature of director |  |  | Signature of company secretary/director [delete position as appropriate] |
| Full name of director who states that they are a director of the Contractor |  |  | Full name of company secretary/director [delete position as appropriate] who states that they are a company secretary/director [delete position as appropriate] of the Contractor |

[OR - AUTHORISED SIGNATORY OF COMPANY]

| Signed for and on behalf of the Contractor by its authorised signatory in the presence of: |  |  |  |
| --- | --- | --- | --- |
| Signature of witness |  |  | Signature of authorised signatory |
| Full name of witness |  |  | Full name of authorised signatory |

[THESE ARE EXAMPLE EXECUTION CLAUSES ONLY.  INSERT APPROPRIATE EXECUTION CLAUSE FOR CONTRACTOR]

MICRO WORKS CONTRACT CONDITIONS

- Commencement and Completion: The Contractor must commence the execution of the Works on the Site by the Date for Commencement or any other date notified by the Principal to the Contractor in writing.

- Completion: The Contractor must complete the execution of the Works on the Site (or any part of the Site directed by the Principal), in accordance with the Contract and any directions by the Principal, by the Date for Completion (as extended under clause 15).  If the Contractor does not complete the execution of the Works by the Date for Completion then the Contractor is to pay the Principal liquidated damages at the rate set out in the Micro Works Contract Details, per day from that Date for Completion until the Works are complete.  The Principal may unilaterally extend the Date for Completion in its absolute discretion at any time and from time to time by written notice to the Contractor.

- Payment: The Contractor is entitled to payment of the Contract Price (as adjusted, if at all, under the Contract) when the Works have been completed by the Contractor to the Principal's satisfaction.  The Contractor may claim payment of the Contract Price on the last day of the month (or as otherwise agreed between the Contractor and the Principal) by providing an Invoice, with a copy to the email address set out in the Micro Works Contract Details, that shows any purchase order number and identifies the amount (if any) in respect of which the Contractor is claiming payment.  Within 10 business days of receiving the Contractor's Invoice, the Principal must issue a Payment Statement stating the amounts (if any) due and payable to the Contractor.  The Principal will pay the Contract Price to the Contractor within 10 business days (or within 5 business days if the Works are in Queensland or New South Wales) of the issue of a Payment Statement to the Contractor.

- Entire Contract: An entire contract exists between the Principal and the Contractor comprising the Micro Works Contract and any other documents set out in the Micro Works Contract Details.  If the Contractor finds any discrepancy, error or ambiguity in or between the documents comprising the Contract, the Contractor must inform the Principal and follow the instructions given by the Principal.

- Design: If the Contractor is required to undertake design as part of the Works, the Contractor must develop the design (comprising drawings, specifications, calculations and any engineering certificates required) and submit the design to the Principal for permission to use.  The Contractor's design must comply with the Contract and be fit for its intended purpose.  The Principal will give permission to use the design within 7 days of receipt if it is in accordance with the Contract and the Contractor is to construct the Works in accordance with that permitted design.  The Contractor must resubmit the design until given permission by the Principal to use and cannot commence construction until permission to use is given.  Permission to use by the Principal does not relieve the Contractor of responsibility to design in accordance with the Contract and the Contractor acknowledges that the Principal is relying on the Contractor's skill and judgement in undertaking design.

- Risk: The Contractor bears the risk of any loss of or damage to the Works until it has completed the Works in accordance with the Contract and indemnifies the Principal against any loss or damage to the property of the Principal (including the Works and existing property in, about or adjacent to the Works) and against any liability, loss, claim or proceedings for personal injury or death or loss of or damage to property arising out of any act or omission of the Contractor.

- Insurance: Before commencing the execution of the Works, the Contractor must have in place:

    - workers compensation insurance for the maximum amount required by law; and

    - any other insurances required under the Micro Works Contract, with insurers and on terms (including as to the amount insured) satisfactory to the Principal.

- Site Access: The Contractor only has access to the Site to the extent necessary to execute and complete the Works (and subject to the directions of the Principal) and must carefully co-ordinate its activities with those of the Principal and others engaged at or in the vicinity of the Site by the Principal.

- Warranties: The Contractor warrants that:

    - it will supply materials (which are new, free from defects and suitable for the purpose) and standards of workmanship which are in conformity with the Contract, the National Construction Code (formerly the Building Code of Australia) (unless otherwise notified in writing to the Contractor by the Principal), relevant Australian Standards (unless notified otherwise in writing to the Contractor by the Principal) and all lawful requirements of Commonwealth, State, Territory or other local legislation and subordinate regulations, ordinances, bylaws, orders and proclamations; and

    - the Works (and any workmanship and materials used in the Works) will be free from all defects and fit for purpose.

- Testing: The Contractor must allow the Principal to test, and must carry out at its cost any test required by the Principal in respect of, any aspect of the Works.

- Defective Works: If, before the Works have been completed, or within the period specified in the Micro Works Contract Details, after the Works have been completed, the Principal discovers any aspect of the Works which is not in conformance with the Contract or is otherwise defective, the Principal may direct the Contractor to rectify that defect and specify the time in which that must occur (in which case the Contractor must carry out such rectification at its cost) or that the Principal will accept the defect (in which case the amount determined by the Principal as representing the cost of correcting the defect will be a debt due and payable on demand by the Contractor to the Principal).

- Statutory Requirements: The Contractor must comply with any law, and requirements of organisations having jurisdiction in connection with the Works, applicable to the Works (including any laws and requirements of the Principal in respect of work health and safety) and, to the extent they are not inconsistent with the Contract, all relevant Australian Standards.

- Work Health and Safety Management:

The Contractor must:

    - ensure that in carrying out the Works it complies:

      - with all laws and other requirements of the Contract in respect of work health and safety, including the applicable WHS Legislation;

      - with the duty contained in the Commonwealth WHS Legislation, where the applicable WHS Legislation does not prescribe a duty referred to in this Contract as one the Contractor must comply with;

      - with the duty under the WHS Legislation to consult, cooperate and coordinate activities with all other persons who have a work health and safety duty in relation to the same matter;

      - with the duty under the WHS Legislation to notify the relevant regulator immediately upon becoming aware that a notifiable incident (within the meaning of the WHS Legislation) has occurred arising out of its business or undertaking; and

      - with the duty under the WHS Legislation to, where a notifiable incident has occurred, to ensure, so far as is reasonably practicable, that the site where the notifiable incident has occurred is not disturbed until an inspector arrives at the site or any earlier time that an inspector directs, unless it is to:

        - assist an injured person or remove a deceased person;

        - make the area safe or to minimise the risk of a further notifiable incident; or

        - the relevant regulator/inspector has given permission to disturb the site;

    - notify the Principal:

      - in respect of notifiable incidents within the meaning of the WHS Legislation, immediately; and

      - in respect of all other work health and safety matters arising out of or in connection with the Works, including the occurrence of any other incident or accident (not required to be reported in accordance with subparagraph (i)) in a monthly report to the Principal;

    - for the purposes of paragraphs (iv) and (i) above, in respect of any notifiable incident:

      - immediately provide the Principal with a copy of the notice required to be provided to the relevant Commonwealth, State or Territory regulator;

      - promptly provide the Principal with a copy of all witness statements and the investigation report relating to the notifiable incident;

      - promptly provide the Principal with copies of any notice(s) or other documentation issued by the relevant Commonwealth, State or Territory regulator; and

      - within 10 days of the date of notification to the relevant Commonwealth, State or Territory regulator, provide the Principal with a summary of the related investigations, actions to be taken and any impact on the Contract that may result from the notifiable incident;

      - if applicable, comply with all requirements of and maintain accreditation under the Work Health and Safety Accreditation Scheme in force pursuant to section 43 of the Federal Safety Commissioner Act 2022 (Cth);

      - provide written assurances and institute systems to obtain regular written assurances from its subcontractors and each other contractor or consultant or other person engaged to do work by the Principal about its and their ongoing compliance with the WHS Legislation in a format specified by the Principal and provide the written assurances to the Principal upon request;

      - without limiting the Contractor's obligations under the Contract within 10 days of receipt provide to the Principal copies of:

      - all formal notices and written communications issued by a regulator or agent of the regulator under or in compliance with the applicable WHS Legislation to the Contractor or a subcontractor relating to work health and safety matters;

      - all formal notices issued by a health and safety representative of the Contractor or a subcontractor under or in compliance with the applicable WHS Legislation; and

      - all formal notices, written communications and written undertakings given by the Contractor or a subcontractor to the regulator or agent of the regulator under or in compliance with the applicable WHS Legislation,

arising out of or in connection with the Works;

    - within 10 days of a request by the Principal or anyone else acting on behalf of the Commonwealth, provide all information or copies of documentation held by the Contractor or a subcontractor to the Principal or anyone else acting on behalf of the Principal to enable the Principal to comply with its obligations under the WHS Legislation;

    - not use Asbestos or ACM in carrying out the Works;

    - immediately notify the Principal giving full particulars, so far as they are known to it, upon becoming aware of any intention on the part of a regulatory authority to cancel, revoke, suspend or amend an authorisation relating to work health and safety;

    - not use, install or incorporate Asbestos or ACM into the Works; and

    - ensure all subcontracts include provisions equivalent to the obligations of the Contractor in this clause 13.

- In accordance with Regulation 293 of the Work Health and Safety Regulation 2011 (Cth) and any corresponding WHS law (as defined in the WHS Legislation) including Regulation 333 of the Occupational Health and Safety Regulations 2017 (Vic), if the Contractor carries out relevant construction work, the Commonwealth engages and appoints (as relevant) the Contractor as the principal contractor for the construction project and the Contract and authorises the Contractor to have management or control of the workplace for the purpose of discharging the duties imposed on a principal contractor for the construction project and the Contract, pursuant to the Work Health and Safety Act 2011 (Cth) and Work Health and Safety Regulations 2011 (Cth) and any corresponding WHS law.

- The Contractor accepts the engagement and appointment (as relevant) as principal contractor and will fulfil the obligations of principal contractor for the construction project and the Contract, unless relieved of that engagement or appointment (as relevant) by notice in writing given by the Commonwealth or the Principal.

For the purposes of this Contract:

    - ACM has the meaning given in subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth).

    - Asbestos has the meaning given in subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth).

    - WHS Legislation means the Work Health and Safety Act 2011 (Cth), the Work Health and Safety Regulations 2011 (Cth) and any corresponding WHS law as defined in section 4 of the Work Health and Safety Act 2011 (Cth).

- Industrial Relations: The Contractor assumes sole responsibility for and must manage all aspects of industrial relations.  The Principal may in its absolute discretion direct the Contractor to remove any employee or subcontractor from the Site and the Contractor must immediately comply with such direction.

- Delay: If the Contractor has been delayed in completing the Works by the Date for Completion by an act or omission (including breach of contract) by the Principal, the Principal may extend the Date for Completion by a reasonable period.  The Principal will not be liable for any costs, losses and damages suffered or incurred by the Contractor arising out of or in connection with delays to the performance of the Works, including any delays arising from a breach of Contract by the Principal.

- Suspension: The Principal may at any time direct the Contractor to suspend (or recommence) the execution of the Works.

- Subcontracting: The Contractor cannot subcontract any part of the Works (or the execution of the Works) without the Principal's prior written approval.  If approval to subcontract is given, the Contractor remains fully responsible for the Works.

- Variation: The Principal may, by written notice to the Contractor, direct the Contractor to change any aspect of the Works (including by increasing or reducing the scope of the Works).  If such a direction is given, the Principal will adjust the Contract Price by a reasonable amount agreed between the parties (or failing agreement, by the Principal acting reasonably).

- Default: If the Contractor suffers any financial difficulty, is wound up or declared insolvent, fails to carry out an instruction or direction of the Principal within the time specified (or, if no time is specified, within a reasonable time), is not progressing the execution of the Works at a rate of progress satisfactory to the Principal or fails to comply with any of its obligations under the Contract, then the Principal may notify the Contractor in writing that the Contract is terminated.  In that case the Contractor will not have any right to further payment under the Contract and the Principal will be entitled to recover from the Contractor any costs, losses or damages suffered or incurred by it as a result of, arising out of or in connection with such termination.

- Termination for Convenience: The Principal may at any time, for its sole convenience, terminate the Contract by notifying the Contractor in writing.  If the Principal issues such a notice, the Contractor must stop work in accordance with the notice, comply with any directions given by the Principal and mitigate all costs (including the cost of compliance with any directions by the Principal) and losses arising out of or in connection with the termination, including those arising from any affected subcontracts.  The Principal will only be liable for payments to the Contractor for Works carried out or completed in accordance with the Contract before the date of the termination notice and any reasonable costs incurred by the Contractor that are directly attributable to the termination (subject to the Contractor demonstrating these costs to the Principal's satisfaction on a fully open book, cost-transparent basis).

- Privacy:

    - The Contractor must:

      - if it obtains Personal Information in the course of performing the Contract, use or disclose that Personal Information only for the purposes of the Contract subject to any applicable exceptions in the Privacy Act 1988 (Cth);

      - comply with its obligations under the Privacy Act 1988 (Cth); and

      - not do any act or engage in any practice which, if done or engaged in by the Commonwealth, would be a breach of the Australian Privacy Principles.

    - The Contractor must notify the Principal as soon as reasonably practicable if:

      - it becomes aware of a breach or possible breach of any of the obligations contained, or referred to, in this clause 21, whether by the Contractor, subcontractor or any other person to whom the Personal Information has been disclosed for the purposes of the Contract; or

      - in relation to Personal Information obtained in the course of performing the Contract:

        - it becomes aware that a disclosure of such Personal Information may be required by law; or

        - it is approached by the Federal Privacy Commissioner.

    - The Contractor must ensure that its officers, employees and agents who deal with Personal Information for the purposes of the Contract are aware of, and comply with, this clause 21.

    - The Contractor must ensure that any subcontract entered into for the purposes of fulfilling its obligations under the Contract, contains provisions to ensure that the subcontractor complies with paragraphs (a), (b)(i) and (d).

    - In this clause 21:

      - Australian Privacy Principle has the meaning given in the Privacy Act;

      - Personal Information has the meaning given in the Privacy Act; and

      - Privacy Act means the Privacy Act 1988 (Cth).

- Confidential Information:

    - The Contractor must not disclose any Principal Confidential Information to any third party without the prior written consent of the Principal.  The Contractor will not be in breach of this clause in circumstances where it is required by law to disclose any Principal Confidential Information.

    - In this clause 22, Principal Confidential Information means any information provided by the Principal to the Contractor or which comes into the possession of the Contractor in connection with the Works which the Principal has identified as confidential or the Contractor ought reasonably to know is confidential.

- Classified Information:

    - At the request of the Principal, the Contractor must:

      - comply with the Commonwealth's security clearance process;

      - obtain the level of security clearance requested by the Principal; and

      - comply with all security policies and procedures notified by the Principal from time to time.

    - The Contractor must not disclose any Classified Information unless the disclosure:

      - is strictly in accordance with the provisions of the Defence Security Principles Framework; and

      - has first been approved in writing by the Principal.

    - In giving any approval to the Contractor under paragraph (b), the Principal may impose such conditions as the Principal thinks fit, including conditions requiring any recipient of Classified Information to obtain a level of security clearance and to enter into a deed in a form acceptable to the Principal.

    - The Contractor must handle and store any Classified Information in its possession or control strictly in accordance with the provisions of the Defence Security Principles Framework.

    - In this clause:

      - Classified Information includes:

        - any Commonwealth document marked with a national security classification; and

        - any information or document that the Contractor knows or ought to know is subject to, or ought to be treated in accordance with, the provisions of the Defence Security Principles Framework; and

      - Defence Security Principles Framework is a reference to the Defence Security Principles Framework dated 31 July 2020 available at https://www.defence.gov.au/security, as amended from time to time.

- Defence's Security Alert System:

    - This clause 24 applies insofar as the Contractor performs Works at a Department of Defence site.

    - The Contractor must be, and must ensure that its subcontractors are, fully familiar with the requirements of Defence's Security Alert System.

    - The Contractor must, and must ensure its subcontractors:

      - attend any security briefing requested by the Principal from time to time; and

      - participate in a rehearsal of Defence's Security Alert System as directed by the Principal from time to time.

    - In carrying out the Works, the Contractor must, and must ensure that its subcontractors, comply with the requirements of Defence's Security Alert System at the level (or individual measure from a higher level to meet a specific threat or threats) applicable to the Site from time to time.

    - If there is a change to Defence's Security Alert System level specified in paragraph (d) or any individual measure to meet a specific threat or threats) applicable to the Site from time to time after the date of this Contract, the Principal will notify the Contractor of the change to level (or any individual measure to meet a specific threat or threats) and instruct the Contractor as to the course it is to adopt insofar as the Works are affected by the change to level (or any individual measure to meet a specific threat or threats).

- GST:

    - Subject to paragraph (b), where any supply occurs under or in connection with the Contract or the Works for which GST is not otherwise provided, the party making the supply (Supplier) may increase the amount payable for the supply by the amount of any applicable GST.

    - Where an amount is payable to the Supplier under or in connection with the Contract or the Works which is based on the actual or reasonable costs incurred by the Supplier, the amount payable for the supply is to be reduced by the amount of any input tax credits available to the Supplier (or a representative member on the Supplier's behalf) in respect of such costs before being increased for any applicable GST under paragraph (a).

    - As a condition precedent to any amount on account of GST being due from the recipient to the Supplier in respect of a taxable supply, the Supplier is to provide a tax invoice to the recipient in respect of that supply.

    - If the amount paid to the Supplier in respect of the GST (whether because of an adjustment or otherwise):

      - is more than the GST on the supply, then the Supplier shall refund the excess to the recipient; or

      - is less than the GST on the supply, then the recipient shall pay the deficiency to the Supplier.

    - As between the Principal and the Contractor, the Contractor bears the risk of, and must pay, all Taxes (except to the extent of the GST under this clause 25) incurred or imposed in connection with the Works, the Contract or the Site.

    - In this clause 25:

      - GST means the tax payable on Taxable Supplies under the GST Legislation;

      - GST Legislation means A New Tax System (Goods and Services Tax) Act 1999 (Cth) and any related Act imposing such tax or legislation that is enacted to validate, recapture or recoup such tax;

      - Tax or Taxes means any present or future tax, levy, impost, duty, rate, charge, fee, deduction or withholding of any nature, imposed or levied by any authority, together with any interest, penalty, charge, fee or other amount imposed or made on, or in respect of, any of the foregoing; and

      - terms defined in GST Legislation have the meaning given to them in GST Legislation.

- Payment of Workers and Subcontractors (New South Wales only):

    - To the extent that the Works are located in New South Wales, the Contractor is not entitled to give the Principal an Invoice under clause 3 of the Contract and the Principal is not obliged to make any payment under clause 3 of the Contract unless the Contractor has provided the Principal with:

      - a supporting statement (as defined in section 13(9) of the Building and Construction Industry Security of Payment Act 1999 (NSW)) and prescribed by the Building and Construction Industry Security of Payment Regulation 2008 (NSW);

      - a written statement for the purposes of, and which complies with, section 127 of the Industrial Relations Act 1996 (NSW), section 175B of the Workers Compensation Act 1987 (NSW) and Schedule 2 Part 5 of the Payroll Tax Act 2007 (NSW), which is in a form approved by the Principal and covers the period of the relevant payment claim; and

      - copies of all relevant certificates of currency in respect of workers compensation insurance which the Contractor has in place in connection with the Works.

    - The Principal is entitled to withhold from any payment which would otherwise be due to the Contractor under the Contract the amount disclosed as unpaid under this clause 26.

- Fraud Control:

    - Without limiting the Contractor's other obligations, the Contractor must:

      - proactively take all necessary measures to prevent, detect and investigate any fraud in connection with the Contract or the performance of the Works (including all measures directed by the Principal); and

      - proactively take all necessary corrective action to mitigate any loss or damage to the Principal resulting from fraud to the extent that the fraud was caused or contributed to by the Contractor or any of its officers, employees, consultants, subcontractors or agents and put the Principal in the position it would have been in if the fraud had not occurred (including all corrective action directed by the Principal).

    - If the Contractor knows or suspects that any fraud is occurring or has occurred it must immediately provide a detailed written notice to the Principal including details of:

      - the known or suspected fraud;

      - how the known or suspected fraud occurred;

      - the proactive corrective action the Contractor will take under paragraph (ii); and

      - the proactive measures which the Contractor will take under paragraph (i) to ensure that the fraud does not occur again,

and such further information and assistance as the Principal, or any person authorised by the Principal, requires in relation to the fraud.

- Child Safety:

    - Clause 28 [does apply/does not apply - THIS CLAUSE IS TO BE USED IN CIRCUMSTANCES WHERE THE CONTRACTOR AND ITS OFFICERS, EMPLOYEES, AGENTS, SUBCONTRACTORS OR VOLUNTEERS WILL OR MAY INTERACT WITH CHILDREN DURING THE TERM OF THE CONTRACT IN AN INCIDENTAL WAY.  FOR EXAMPLE, IF THE CONTRACTOR IS CARRYING OUT ACTIVITIES THAT MAY BE PROVIDED ON A SCHOOL’S PREMISES EVEN WHERE INTERACTING WITH CHILDREN IS NOT A PART OF THE CONTRACTED ACTIVITIES.]

    - If any part of the activities carried out by the Contractor under the Contract involves the Contractor employing or engaging a person (whether as an officer, employee, agent, subcontractor, or volunteer) that is required by State or Territory law to have a working with children check to undertake such activities or any part of such activities, the Contractor agrees:

      - without limiting its other obligations under the Contract, to comply with all State, Territory or Commonwealth law relating to the employment or engagement of people who work or volunteer with children in relation to such activities, including mandatory reporting and working with children checks however described; and

      - if requested, provide the Principal at the Contractor’s cost, a statement of compliance with this clause, in such form as may be specified by the Principal.

    - When child safety obligations may be relevant to a subcontract made in connection with the Contract, the Contractor must ensure that any such subcontract entered into by the Contractor for the purposes of fulfilling the Contractor’s obligations under the Contract imposes on the subcontractor the same obligations regarding child safety that the Contractor has under the Contract.  Each subcontract must also require the same obligations (where relevant) to be included by the subcontractor in any secondary subcontracts.

- Defence Industry Security Program

    - Without limiting clause 23 or any other provision of the Contract, the Contractor:

      - must at its cost obtain and thereafter maintain for the term of the Contract the level of DISP membership specified in the Micro Works Contract Details in accordance with Control 16.1 of the Defence Security Principles Framework dated 31 July 2020 (as amended from time to time);

      - must comply with any other direction or requirement of the Principal in relation to the DISP; and

      - acknowledges and agrees that if the Contractor has failed to strictly comply with this clause 29 (including any direction or requirement of the Principal in relation to the DISP), the Principal may (in its absolute discretion):

        - terminate the Contract under clause 19; or

        - take such failure into account in any registration of interest process, tender process or similar procurement process in connection with any other Principal project,

and the exercise of any of the Principal's absolute discretions under this paragraph is not capable of being the subject of a dispute or difference under the Contract or otherwise subject to review.

    - For the purposes of this Contract, DISP means the Defence Industry Security Program more particularly described at http://www.defence.gov.au/dsvs/industry.

- Modern Slavery

    - The Contractor must take reasonable steps to identify, assess and address risks of Modern Slavery practices arising in connection with the Contract, including in the operations and supply chains used in the carrying out of the Works.

    - The Contractor must ensure the Contractor's key people employed in connection with the Works and other personnel responsible for managing the operations and supply chains used in the performance of the Works have undertaken suitable training to be able to identify and report Modern Slavery.

    - If at any time the Contractor becomes aware of Modern Slavery practices arising in connection with the Contract, including in the operations and supply chains used in the carrying out of the Works, the Contractor must:

      - promptly notify the Principal of the Modern Slavery practices and provide any relevant information requested by the Principal;

      - as soon as reasonably practicable take all reasonable action to address or remove these practices, including where relevant by addressing any practices of other entities in its supply chains; and

      - regularly update the Principal of the steps taken by it in accordance with subparagraph (ii).

    - For the purposes of this clause 30, Modern Slavery has the same meaning as it has in the Modern Slavery Act 2018 (Cth).

ATTACHMENT 1 - ADDITIONAL INFORMATION REQUIREMENTS

|  | Response |
| --- | --- |
| Proposed Resources / Key People: You are requested to provide the details of the key people that will undertake the Works (including any proposed subcontractors or sub-consultants). | [INSERT] |
| Methodology: You are requested to provide: (a) a brief narrative setting out your understanding of the nature and scope of the Works including addressing: (i) the logistics support requirements of the project, as well as identifying potential logistics issues and solutions to these problems); (ii) procedures for Site access, ensuring security measures are in place, vehicle and traffic management, noise management and Site office requirements; and (iii) your proposed approach to working hours and staff accommodation; (b) details of how you will achieve the time, budget and workmanship requirements of the Works; (c) your current approach to environmental management and work health and safety including addressing your approach to: (i) waste management (and waste water runoff) and debris control at the Site; (ii) managing any dangerous or prohibited substances, material or goods at the Site (including spills); and (iii) heritage and artefacts discovered at the Site; and (d) your approach to commissioning and handover. | [INSERT] |

19th Chief Engineer Works
ROYAL AUSTRALIAN ENGINEERS
373A Avoca Street, RANDWICK, NSW 2031
(Ph:  02 9349 0242)